HSD-002

# Tooling and Quality Gates

Codex Implementation Task

Health Screening Offline Desktop Application

| Task ID | HSD-002 |
| --- | --- |
| Branch | feature/hsd-002-tooling-quality |
| Base branch | main |
| Status | Ready for Codex implementation |
| Required commit | chore: configure tooling and quality gates |
| Review gate | Push branch, then review before HSD-003 |

Scope rule: configure engineering quality only. Do not implement application features.

# 1. Goal

Strengthen the HSD-001 engineering foundation by configuring reproducible TypeScript, import boundaries, linting, formatting, and unit-test quality gates. The repository must remain feature-free after this task.

# 2. Current Repository Baseline

HSD-001 is approved and merged into the project baseline.

Electron, React, TypeScript, electron-vite, pnpm, ESLint, and Prettier are already present.

The renderer receives only a narrow bootstrap-status preload API.

No database, authentication, routing, clinical workflow, or business IPC exists.

This task must refine the existing configuration rather than re-scaffold the repository.

# 3. Codex Prompt

Give Codex the complete task below. Codex must inspect the existing repository before editing and must not replace the established structure.

## 3.1 Task Identity

| TASK ID | HSD-002 |
| --- | --- |
| TITLE | Configure TypeScript, aliases, linting, formatting, and Vitest quality gates |
| BRANCH | feature/hsd-002-tooling-quality |
| BASE | main |
| COMMIT MESSAGE | chore: configure tooling and quality gates |

## 3.2 Implementation Requirements

Inspect the current package.json, TypeScript configurations, electron-vite configuration, ESLint configuration, Prettier configuration, and directory structure before changing anything.

Preserve the existing Electron main, preload, renderer, and shared boundaries created in HSD-001.

Configure TypeScript strictness explicitly for both Node-side and renderer-side projects. At minimum, strict must be true. Add noUncheckedIndexedAccess, noFallthroughCasesInSwitch, noImplicitOverride, forceConsistentCasingInFileNames, and useUnknownInCatchVariables when compatible with the current scaffold.

Do not weaken type safety with skipLibCheck changes unless the existing framework requires it and the reason is documented.

Configure stable aliases for @main/*, @preload/*, @shared/*, and @renderer/* where each alias is valid. The renderer must not be able to import @main/* or @preload/*.

Update electron.vite.config.ts and relevant tsconfig files so alias resolution works in development, typechecking, unit tests, and production builds.

Use ESLint to enforce architectural boundaries. Renderer files must be prohibited from importing electron, Node built-ins, src/main, src/preload, @main/*, or @preload/*.

Add reasonable TypeScript and React rules without creating a large style-only refactor. Linting must fail on warnings by using --max-warnings=0.

Keep Prettier as the formatting authority. Add format and format:check scripts. format must write changes; format:check must verify without changing files.

Add Vitest as the unit-test runner. Configure a deterministic Node test environment for the current shared/bootstrap unit tests.

Create at least two meaningful unit tests under tests/unit. One test must import through @shared/* to prove alias resolution. Tests should verify the bootstrap status contract and return-copy behavior without introducing application features.

Add test, test:unit, and test:watch scripts. test and test:unit must run once and exit; test:watch may remain interactive.

Add a verify script that runs format:check, lint, typecheck, and test. Do not include pnpm build in verify unless it is clearly documented; build remains a separate acceptance command.

Update README.md with the quality commands and expected use.

Create docs/engineering-standards.md documenting strict TypeScript, import boundaries, formatting, linting, test location, file naming, and the rule that renderer code cannot access trusted processes directly.

Keep dependency additions limited to Vitest and any minimal package strictly required for configuration. Do not add React Testing Library, jsdom, happy-dom, coverage tools, Tailwind, Zod, Zustand, Router, or form libraries in this task.

Keep the existing placeholder interface and bootstrap API behavior unchanged except for import-path updates required by aliases.

Do not add GitHub Actions in this task; CI is HSD-008.

## 3.3 Required Configuration Outcomes

| Area | Required outcome | Evidence |
| --- | --- | --- |
| TypeScript | Strict settings are explicit and compatible across Node and renderer projects. | pnpm typecheck passes. |
| Aliases | Shared and process-specific aliases resolve where allowed. | Unit test imports @shared/*; build succeeds. |
| Boundaries | Renderer imports from Electron, Node, main, or preload are lint errors. | A focused lint-rule test or documented manual negative check. |
| Formatting | Prettier can write and verify formatting. | pnpm format:check passes. |
| Linting | ESLint runs with zero warnings allowed. | pnpm lint passes. |
| Testing | Vitest runs deterministic unit tests. | pnpm test passes. |
| Documentation | Engineering standards and README commands are current. | Files reviewed and committed. |

## 3.4 Files Expected to Change

package.json and pnpm-lock.yaml

electron.vite.config.ts

tsconfig.json, tsconfig.node.json, and tsconfig.web.json

eslint.config.mjs

.prettierrc.yaml and/or .prettierignore only when needed

vitest.config.ts

tests/unit/bootstrap.test.ts or equivalent focused unit-test files

README.md

docs/engineering-standards.md

import statements affected by alias adoption

Codex may modify another configuration file only when it is required to make the stated commands pass. Every additional file must be listed in the completion report.

## 3.5 Package Scripts

The final package.json must provide equivalent scripts for:

pnpm format
pnpm format:check
pnpm lint
pnpm typecheck
pnpm test
pnpm test:unit
pnpm test:watch
pnpm verify
pnpm build
pnpm dev

Recommended behavior:

format: Prettier write mode.

format:check: Prettier check mode.

lint: ESLint with --max-warnings=0.

test and test:unit: Vitest run mode.

test:watch: Vitest watch mode.

verify: format:check, lint, typecheck, and test.

## 3.6 Tests

Create a unit test that imports applicationStatus through the @shared alias and verifies the expected application name, engineering-foundation status, and false implementation flags.

Create a unit test that calls getApplicationStatus through an extracted pure helper or the existing bootstrap object design and verifies callers cannot mutate the shared source object through the returned copy. Do not import Electron into the test.

Keep tests independent from the Electron runtime and filesystem.

Ensure test filenames and locations follow the documented engineering standards.

Do not add placeholder tests that only assert true equals true.

## 3.7 Boundary Verification

The renderer boundary must be enforced by configuration, not only documentation. Codex must verify the rule by one of these methods:

Add a small ESLint rule test fixture outside compiled source and run ESLint against it; or

Temporarily introduce a prohibited renderer import, show that pnpm lint fails, remove it, and document the negative-test result in the completion report.

Do not leave intentionally failing fixture files in the ordinary lint path.

## 3.8 Commands to Run

pnpm install
pnpm format:check
pnpm lint
pnpm typecheck
pnpm test
pnpm verify
pnpm build
pnpm dev

pnpm dev is a visual smoke test. Confirm that the HSD-001 placeholder still opens and that no console or terminal error appears.

## 3.9 Acceptance Criteria

All required commands complete successfully.

TypeScript strictness is explicit in the project configuration.

@shared alias works in production code and unit tests.

Renderer imports from trusted process code, Electron, and Node built-ins are prohibited by ESLint.

ESLint exits nonzero on warnings or errors.

Prettier check mode passes without modifying files.

At least two meaningful Vitest unit tests pass.

The existing Electron placeholder window still launches.

No clinical, database, authentication, routing, navigation, styling-system, or sync behavior is added.

README.md and docs/engineering-standards.md accurately describe the quality workflow.

Working tree is clean after the final commit.

## 3.10 Out of Scope

GitHub Actions or any CI workflow

BrowserWindow hardening beyond changes strictly needed for tooling

New preload or business IPC methods

Tailwind CSS or the final clinical design system

React Router, protected routes, or screen placeholders

React Testing Library, Playwright, jsdom, or happy-dom

Zod, React Hook Form, Zustand, Recharts, or date-fns

SQLite, migrations, repositories, authentication, users, locations, or clinical data

Packaging or installer changes

Remote APIs, synchronization, FHIR, or web application code

## 3.11 Completion Evidence Required from Codex

Concise summary of configuration changes.

Complete list of created and modified files.

Final package scripts.

Exact TypeScript strict settings added or confirmed.

Alias map and allowed import directions.

Explanation of the ESLint renderer-boundary enforcement.

Unit-test names and what each verifies.

Command results for format:check, lint, typecheck, test, verify, and build.

Description of the pnpm dev smoke test.

Result of the negative renderer-import lint check.

Confirmation that no out-of-scope feature was implemented.

Final git status and commit SHA.

# 4. Developer Execution Procedure

You are already on the correct feature branch. Before starting Codex, run:

git branch --show-current
git status
git log -1 --oneline

Expected branch: feature/hsd-002-tooling-quality

Expected working tree: clean

After Codex finishes:

pnpm format:check
pnpm lint
pnpm typecheck
pnpm test
pnpm verify
pnpm build
pnpm dev

Then commit and push only after all checks pass:

git status
git add .
git commit -m "chore: configure tooling and quality gates"
git push -u origin feature/hsd-002-tooling-quality

# 5. Review Gate

Do not begin HSD-003 after pushing. Provide the repository URL, branch name, commit SHA, command output, and any Codex deviations. The repository will be reviewed for configuration correctness, security boundaries, dependency scope, and test quality before the next task is issued.

HSD-002 approval checklist

| Check | Reviewer result |
| --- | --- |
| Scope compliance | Pending review |
| TypeScript strictness | Pending review |
| Alias resolution | Pending review |
| Renderer boundary enforcement | Pending review |
| Formatting gate | Pending review |
| Lint gate | Pending review |
| Unit tests | Pending review |
| Build and launch | Pending review |
| Documentation | Pending review |
| Clean working tree | Pending review |