HSD-022

Authenticated IPC and Preload Boundary

Public Session Contracts, State Propagation, and Renderer Authentication Routing

Codex Implementation Task

| Task ID | HSD-022 |
| --- | --- |
| Required branch | feature/HSD-022-authentication-ipc-preload-routing |
| Required baseline | 29258d3 - merge: complete HSD-021 local authentication session management |
| Implementation commit | feat: add authenticated ipc and renderer routing boundary |
| Primary boundary | Shared IPC + main handlers + preload + renderer route-state plumbing |
| Review gate | Do not merge and do not begin HSD-023 before review approval |

HSD-022 exposes the reviewed HSD-021 session service through fixed transport contracts. It must not implement the complete login, password-change, lock-screen, or application-shell user experience. HSD-023 owns that visible authentication UI.

# Document Contents

1. Task Directive

2. Baseline and Preconditions

3. Architectural Context

4. Objective and Required Outcome

5. Scope

6. Explicit Non-Goals

7. Required File and Module Structure

8. Channel Catalog

9. Renderer-Safe Public Session Model

10. Shared Runtime Contracts

11. Main-Process Sender Validation

12. Authentication Handler Behavior

13. Safe Error Mapping and Logging

14. Session-State Propagation

15. Preload API Surface

16. Renderer Authentication Route Controller

17. Startup and Production Composition

18. Main-Process Authorization Adapter

19. Security and Privacy Requirements

20. Required Unit Tests

21. Required Integration Tests

22. Documentation Updates

23. Acceptance Criteria

24. Quality Gates

25. Git and Review Handoff

26. Paste-Ready Codex Prompt

# 1. Task Directive

Implement the reviewed transport and renderer-routing boundary for the HSD-021 local authentication session service. Add fixed shared IPC schemas, main-process handlers, preload methods, safe session-state propagation, and pure renderer route-state control.

The renderer must receive only minimized structured-clone-safe session data. It must never receive stored credentials, password hashes or salts, database objects, audit metadata, internal session contexts, or authority-bearing tokens.

The HSD-021 service remains the sole authority for login handoff, forced password-change context, lock, unlock, activity, logout, deadlines, and role authorization. IPC and renderer code must not reproduce session policy.

# 2. Baseline and Preconditions

[ ] Current main is exactly 29258d3: merge: complete HSD-021 local authentication session management.

[ ] The working tree is clean before branch creation.

[ ] The existing HSD-005/HSD-015 channel catalog, result envelope, sender validation, handler lifecycle, and preload bridge remain authoritative patterns.

[ ] The existing HSD-016 first-run renderer controller and generation-guard pattern remain the renderer reference.

[ ] Exactly one production HSD-021 session service instance is created and reused for all authentication calls.

[ ] No session persistence, new database table, migration, token, cookie, or browser storage is introduced.

git switch main git pull --ff-only origin main git log -1 --oneline git status --short # Expected 29258d3 merge: complete HSD-021 local authentication session management git switch -c feature/HSD-022-authentication-ipc-preload-routing git push -u origin feature/HSD-022-authentication-ipc-preload-routing

Stop if the baseline or working-tree state differs.

# 3. Architectural Context

HSD-021 provides an in-memory main-process session state machine with SIGNED_OUT, PASSWORD_CHANGE_REQUIRED, ACTIVE, and LOCKED states. It already enforces idle and absolute deadlines, same-user unlock, stale asynchronous result cancellation, and role authorization.

HSD-022 must expose a narrow renderer-safe facade over that service. It must follow the existing first-run IPC architecture: shared Zod contracts, fixed namespaced channels, sender authorization before payload parsing, safe result envelopes, preload validation in both directions, and no generic Electron capability.

# 4. Objective and Required Outcome

Seven fixed renderer-to-main authentication operations and one fixed main-to-renderer state-change event.

Strict shared request, response, public-session, and result-envelope schemas.

A minimized public session snapshot that omits internal user IDs and authentication-state persistence details.

Main-frame and navigation-policy sender authorization before request parsing or session-service invocation.

Safe mappings from HSD-021 results and controlled errors into reviewed renderer-visible envelopes.

A frozen preload authentication API with fixed methods and a safe subscription/unsubscription method.

A pure renderer authentication route controller that maps public session states into route states.

Production startup composition that creates one session service and registers authentication handlers before renderer load.

Main-only authorization helpers for future protected IPC operations without accepting renderer-selected roles.

Comprehensive hostile-input, lifecycle, propagation, and stale-result tests.

# 5. Scope

Shared channel constants and authentication contracts.

Renderer-safe public user and session snapshot schemas.

Main-process authentication IPC handlers.

Main-process session-state publisher targeting the authorized main window frame.

Safe IPC error-code mapping and allowlisted technical logging.

Preload authentication method group and fixed state-change subscription.

Renderer authentication route-state types and controller.

Minimal App integration after first-run state is INITIALIZED.

Accessible noninteractive route placeholders only.

Production composition, lifecycle disposal, unit tests, integration tests, and documentation.

# 6. Explicit Non-Goals

Codex must not implement any item below.

Complete login form, forced-password-change form, unlock form, or polished authentication screens.

Clinical dashboard, patient search, patient tabs, screening collection, referral, reports, synchronization, or administration UI.

Persistent sessions, refresh tokens, cookies, localStorage, sessionStorage, IndexedDB, files, keychains, or credential vaults.

New database migrations, tables, columns, triggers, repositories, or audit action codes.

Background session timers in the main process.

Generic IPC invoke/send APIs, renderer-selected channel names, renderer-selected user IDs, or renderer-selected authorization roles.

Direct renderer imports from Electron, Node, main, preload, repositories, SQLite, or password modules.

Network requests, telemetry, remote authentication, MFA, password reset, or voluntary password change.

HSD-023 implementation.

# 7. Required File and Module Structure

src/shared/ipc/ authentication-contracts.ts channels.ts index.ts src/main/ipc/authentication/ authentication-ipc-errors.ts authentication-ipc-handlers.ts authentication-ipc-mapping.ts authentication-session-publisher.ts authenticated-handler-authorization.ts index.ts src/main/ipc/ register-application-ipc-handlers.ts index.ts src/preload/ authentication-api.ts health-screening-api.ts index.ts src/renderer/src/app/authentication/ authentication-route-controller.ts authentication-route-types.ts AuthenticationRoutePlaceholder.tsx index.ts src/renderer/src/app/ App.tsx tests/unit/shared/ authentication-contracts.test.ts tests/unit/main/ authentication-ipc-handlers.test.ts authentication-session-publisher.test.ts authenticated-handler-authorization.test.ts tests/unit/preload/ authentication-api.test.ts tests/unit/renderer/ authentication-route-controller.test.ts AuthenticationRoutePlaceholder.test.tsx tests/integration/main/ authentication-ipc-boundary.test.ts docs/ipc/ authentication-ipc.md docs/renderer/ authentication-routing.md

Use the repository's established folder and naming conventions when exact current paths differ. Preserve separation between shared schemas, main authority, preload transport, and renderer route state.

# 8. Channel Catalog

| API operation | Fixed channel | Request |
| --- | --- | --- |
| auth.getSession() | health-screening:auth:get-session | {} |
| auth.login(command) | health-screening:auth:login | { username, password } |
| auth.changeRequiredPassword(command) | health-screening:auth:change-required-password | { currentPassword, newPassword, confirmNewPassword } |
| auth.unlock(command) | health-screening:auth:unlock | { password } |
| auth.lock() | health-screening:auth:lock | {} |
| auth.logout() | health-screening:auth:logout | {} |
| auth.recordActivity() | health-screening:auth:record-activity | {} |
| auth.onSessionChanged(listener) | health-screening:auth:session-changed | Main-to-renderer event only |

[ ] Add compile-time constants to the existing shared channel catalog.

[ ] Do not expose channel strings to renderer callers.

[ ] Do not add aliases, dynamic dispatch, generic invoke, generic subscribe, or wildcard event channels.

[ ] The session-changed event is outbound only and cannot accept renderer payloads.

# 9. Renderer-Safe Public Session Model

export interface PublicAuthenticatedUser { readonly username: string readonly displayName: string readonly role: LocalUserRole } export type PublicAuthenticationSession = ¦ { readonly status: 'SIGNED_OUT'; readonly revision: number } ¦ { readonly status: 'PASSWORD_CHANGE_REQUIRED' readonly user: PublicAuthenticatedUser readonly expiresAt: UtcTimestamp readonly revision: number } ¦ { readonly status: 'ACTIVE' readonly user: PublicAuthenticatedUser readonly idleExpiresAt: UtcTimestamp readonly absoluteExpiresAt: UtcTimestamp readonly revision: number } ¦ { readonly status: 'LOCKED' readonly user: PublicAuthenticatedUser readonly reason: 'MANUAL' ¦ 'IDLE_TIMEOUT' readonly absoluteExpiresAt: UtcTimestamp readonly revision: number }

Public mapping rules:

[ ] Omit the local-user ID.

[ ] Omit failedLoginCount, lockedUntil, lastLoginAt, createdAt, updatedAt, authenticatedAt, lastActivityAt, and lockedAt.

[ ] Omit credentials, hashes, salts, password material, audit data, repository data, and database data.

[ ] Preserve only canonical username, display name, role, state deadlines needed for UI, lock reason, and revision.

[ ] Revision is ordering metadata only; it is not accepted in any request and is never treated as authentication authority.

[ ] Main validates the minimized mapped output against the shared schema before returning or publishing it.

[ ] Preload validates the envelope and public-session payload again before returning it to renderer code.

# 10. Shared Runtime Contracts

All authentication IPC schemas must live under src/shared/ipc and be safe to import in main, preload, renderer, and tests. Shared code must not import Electron, Node built-ins, main application services, database modules, or password modules.

[ ] Use strict own-property Zod objects for all requests.

[ ] Reject missing fields, extra fields, symbol keys, accessors, arrays, functions, class instances, malformed prototypes, and hostile proxy failures.

[ ] Preserve username and password text exactly; do not trim, normalize, case-fold, repair, or log it.

[ ] Apply conservative renderer-bound string and byte limits compatible with the main parsers.

[ ] Define schemas for the public session, operation result unions, and the shared result envelope.

[ ] Parse and validate every main success payload before returning it.

[ ] Define stable inferred TypeScript types; do not duplicate handwritten shapes in main/preload/renderer.

## 10.1 Operation success data

| Operation | Success data |
| --- | --- |
| getSession | PublicAuthenticationSession |
| login | ACTIVE session ¦ PASSWORD_CHANGE_REQUIRED session ¦ safe REJECTED result |
| changeRequiredPassword | ACTIVE session ¦ safe REJECTED result |
| unlock | ACTIVE session ¦ safe REJECTED result |
| lock | PublicAuthenticationSession |
| logout | SIGNED_OUT public session |
| recordActivity | ACTIVE public session |

# 11. Main-Process Sender Validation

Authentication handlers must reuse the same sender-validation policy as app and first-run handlers. Sender authorization is the first executable security check.

[ ] Require the WebContents main frame.

[ ] Require the sender frame URL to pass the existing NavigationPolicy.

[ ] Perform sender authorization before request parsing, proxy inspection, clock access, session-service access, or logging request details.

[ ] Forbidden senders receive IPC_FORBIDDEN.

[ ] A forbidden sender's hostile payload must remain untouched.

[ ] Do not authorize by process ID, BrowserWindow existence, development mode, channel name, or a renderer-supplied value.

# 12. Authentication Handler Behavior

## 12.1 getSession

Validate sender, then strict empty request.

Call HSD-021 getSnapshot(), allowing lazy deadline transitions.

Map the internal snapshot to the minimized public session.

Publish a session-changed event only when the internal revision changed during the call.

## 12.2 login

Validate sender and shared login command.

Pass the validated plain command to HSD-021 login().

Map ACTIVE, PASSWORD_CHANGE_REQUIRED, and expected REJECTED results.

Publish the resulting current public session after a successful state transition.

Do not create a session in the IPC layer.

## 12.3 changeRequiredPassword

Accept only currentPassword, newPassword, and confirmNewPassword.

Reject caller-supplied userId through the shared strict schema.

Call HSD-021 changeRequiredPassword(), which injects the trusted user ID.

Map the ACTIVE or expected REJECTED result and publish current state when changed.

## 12.4 unlock

Accept only password.

Do not accept username or userId.

Call HSD-021 unlock(); the service supplies the locked user's canonical username.

Map the result and publish current state when changed.

## 12.5 lock, logout, and recordActivity

Use strict empty requests.

Call only the corresponding HSD-021 method.

Map controlled wrong-state errors into safe IPC failures.

Publish the public state after any mutation.

Do not allow recordActivity to create or unlock a session.

# 13. Safe Error Mapping and Logging

| Renderer code | Meaning |
| --- | --- |
| VALIDATION_FAILED | Shared request or response contract failed. |
| IPC_FORBIDDEN | Sender frame or URL was not authorized. |
| IPC_UNAVAILABLE | Invoke transport, composition, or required service unavailable. |
| INTERNAL_ERROR | Unknown failure mapped to a fixed safe response. |
| AUTH_OPERATION_IN_PROGRESS | Another authentication-changing operation is pending. |
| AUTH_STATE_INTEGRITY | Session or dependency state is inconsistent. |
| AUTH_CONCURRENCY | A stale or invalidated authentication result was rejected. |
| AUTH_UNAUTHENTICATED | Operation requires a signed-in context. |
| AUTH_LOCKED | Operation requires an unlocked active context. |
| AUTH_PASSWORD_CHANGE_REQUIRED | Only forced password change is currently permitted. |
| AUTHORIZATION_FAILED | The active role does not satisfy a fixed main-owned requirement. |
| AUTHENTICATION_UNAVAILABLE | Login/password-change/unlock service failed operationally. |

[ ] Expected login, forced-change, and unlock credential rejections remain success data, not IPC errors.

[ ] Messages are fixed, safe, and defined in shared contracts.

[ ] Main logs may include only fixed event name, fixed channel, safe error code, and allowlisted technical errorType.

[ ] Never log requests, passwords, usernames, display names, roles, deadlines, revision numbers, IDs, paths, SQL, stacks, causes, raw exceptions, audit metadata, or database details.

# 14. Session-State Propagation

Add one narrow main-to-renderer event carrying only a validated PublicAuthenticationSession. It is a convenience for route synchronization, not an authority token.

[ ] Publish only to the configured main-window WebContents.

[ ] Before sending, ensure the WebContents is not destroyed and its main-frame URL still passes NavigationPolicy.

[ ] Never broadcast to arbitrary windows or frames.

[ ] Do not expose the Electron event object to renderer listeners.

[ ] Preload validates the event payload before invoking renderer callbacks.

[ ] Malformed event payloads are dropped and never delivered.

[ ] The listener API returns an idempotent unsubscribe function.

[ ] Repeated subscriptions and unsubscriptions do not leak listeners.

[ ] Handler disposal removes authentication handlers and publisher resources owned by HSD-022 only.

[ ] No background timer or polling loop is introduced in main.

# 15. Preload API Surface

window.healthScreening.auth.getSession() window.healthScreening.auth.login(command) window.healthScreening.auth.changeRequiredPassword(command) window.healthScreening.auth.unlock(command) window.healthScreening.auth.lock() window.healthScreening.auth.logout() window.healthScreening.auth.recordActivity() window.healthScreening.auth.onSessionChanged(listener) // returns unsubscribe

[ ] Freeze the auth group and root healthScreening bridge.

[ ] Every invoke method uses exactly one compile-time channel constant.

[ ] Preload validates requests before invoking main.

[ ] Preload validates envelopes and success data after invoke.

[ ] Invoke rejection or unreadable main response maps to IPC_UNAVAILABLE.

[ ] onSessionChanged accepts only a function and never exposes Electron events.

[ ] Do not expose ipcRenderer, contextBridge, invoke, send, sendSync, on, once, off, arbitrary channels, process, Buffer, require, filesystem, or Node globals.

# 16. Renderer Authentication Route Controller

Add a pure controller that begins only after the first-run controller reports SETUP_COMPLETE. It consumes the fixed preload auth API and maps the public session into renderer route state.

export type RendererAuthenticationRoute = ¦ { readonly status: 'AUTH_LOADING' } ¦ { readonly status: 'LOGIN_REQUIRED'; readonly revision: number } ¦ { readonly status: 'PASSWORD_CHANGE_REQUIRED' readonly user: PublicAuthenticatedUser readonly expiresAt: UtcTimestamp readonly revision: number } ¦ { readonly status: 'SESSION_ACTIVE' readonly user: PublicAuthenticatedUser readonly idleExpiresAt: UtcTimestamp readonly absoluteExpiresAt: UtcTimestamp readonly revision: number } ¦ { readonly status: 'SESSION_LOCKED' readonly user: PublicAuthenticatedUser readonly reason: 'MANUAL' ¦ 'IDLE_TIMEOUT' readonly absoluteExpiresAt: UtcTimestamp readonly revision: number } ¦ { readonly status: 'AUTH_UNAVAILABLE' readonly message: string readonly retryable: boolean }

[ ] Call auth.getSession() once per route load generation.

[ ] Subscribe to auth.onSessionChanged() and dispose the subscription on unmount or generation replacement.

[ ] Use a generation guard so stale load results and stale callbacks cannot change the current route.

[ ] Ignore out-of-order session events with a lower revision within the same route-controller generation.

[ ] Do not treat revision as a bearer token or send it back to main.

[ ] Do not store passwords, credentials, or commands in controller state.

[ ] Do not use localStorage, sessionStorage, IndexedDB, cookies, URL state, files, or network APIs.

## 16.1 Minimal App integration

When first-run state is not SETUP_COMPLETE, preserve the complete HSD-016 behavior.

When setup is complete, mount the authentication route controller.

Render accessible noninteractive placeholders for LOGIN_REQUIRED, PASSWORD_CHANGE_REQUIRED, SESSION_LOCKED, and SESSION_ACTIVE.

The placeholders may show only safe public identity and fixed guidance.

Do not add credential fields or operational buttons in HSD-022.

HSD-023 will replace placeholders with the complete authentication experience.

# 17. Startup and Production Composition

1. Initialize the production database runtime as currently designed.

2. Create exactly one production HSD-021 session service using the open production connection.

3. Create the authentication publisher for the main window and NavigationPolicy.

4. Register app, first-run, and authentication IPC handlers before renderer loading.

5. Expose the extended frozen preload bridge.

6. Load the renderer only after handler registration succeeds.

7. Dispose only application-owned authentication handlers and listeners during shutdown or controlled re-registration.

Do not create a new session-service instance per request. Recomposition per call would reset the user to SIGNED_OUT and destroy session authority.

# 18. Main-Process Authorization Adapter

Provide a main-only helper for future protected business handlers. It must combine sender authorization with HSD-021 active-session or role authorization without exposing role selection to the renderer.

[ ] The handler supplies allowed roles as a compile-time main-process constant.

[ ] The renderer never sends allowed roles or a claimed role.

[ ] Sender validation occurs before session authorization.

[ ] Session authorization occurs before business request parsing where the business payload is unnecessary for authorization.

[ ] Return only the frozen ActiveLocalSessionContext to trusted main code.

[ ] Do not add a renderer-callable authorization-test channel.

[ ] Unit-test ACTIVE, SIGNED_OUT, LOCKED, PASSWORD_CHANGE_REQUIRED, allowed-role, and denied-role behavior.

# 19. Security and Privacy Requirements

[ ] No plaintext password appears in logs, errors, route state, React state, snapshots, event payloads, tests snapshots, or documentation examples beyond fixed nonsecret placeholders.

[ ] No stored credential, hash, salt, user ID, database path, SQL, repository, transaction, audit record, or raw exception crosses the main/preload boundary.

[ ] No main session snapshot object is returned directly; always map into a new minimized public object.

[ ] No renderer value is trusted as user identity, role authority, current time, session state, or revision authority.

[ ] Structured-clone payloads contain plain data only.

[ ] All renderer-facing messages use fixed local text.

[ ] No renderer imports Electron, Node, main, preload, database, or password modules.

# 20. Required Unit Tests

## 20.1 Shared contracts

[ ] Accept every exact valid request and public-session variant.

[ ] Reject missing, extra, inherited, symbol, accessor, array, function, class-instance, malformed-prototype, and hostile-proxy inputs.

[ ] Reject caller-supplied userId, username on unlock, and roles on any authentication request.

[ ] Preserve exact username and password strings.

[ ] Reject malformed public sessions, invalid roles, invalid timestamps, and impossible result discriminants.

[ ] Prove errors do not retain payload fragments.

## 20.2 Main handlers

[ ] Sender validation is first and forbidden senders do not trigger request proxy traps.

[ ] Each channel calls exactly one HSD-021 method.

[ ] Internal snapshots are minimized and validated before returning.

[ ] Expected rejection unions remain successful result-envelope data.

[ ] Every controlled HSD-021 error maps to the reviewed safe code.

[ ] Unknown failures map to INTERNAL_ERROR without leakage.

[ ] State publication occurs only after a real state revision change.

[ ] Re-registration replaces application-owned handlers without duplicates.

[ ] Disposal leaves unrelated IPC handlers untouched.

## 20.3 Publisher and preload

[ ] Publisher targets only the configured authorized main frame.

[ ] Destroyed or unauthorized WebContents receive nothing.

[ ] Published payloads contain no user ID or internal timestamps.

[ ] Preload methods use only fixed channels.

[ ] Preload rejects invalid local requests before invoke.

[ ] Malformed or rejected invoke responses map to IPC_UNAVAILABLE.

[ ] Event payloads are validated before listener delivery.

[ ] Unsubscribe is idempotent and removes exactly the owned listener.

[ ] Bridge groups and safe returned public data are frozen where the existing preload convention requires.

## 20.4 Renderer route controller

[ ] SIGNED_OUT maps to LOGIN_REQUIRED.

[ ] PASSWORD_CHANGE_REQUIRED maps with only safe user and expiry.

[ ] ACTIVE maps with safe user and deadlines.

[ ] LOCKED maps with safe user, reason, and absolute expiry.

[ ] Load failure maps to fixed AUTH_UNAVAILABLE guidance.

[ ] Retry creates a new generation and stale prior results are ignored.

[ ] Out-of-order lower-revision events are ignored.

[ ] Dispose prevents later events from changing state.

[ ] No password or credential value is retained.

# 21. Required Integration Tests

[ ] Production composition creates one reusable session service and registers auth handlers before renderer load.

[ ] A real first-run administrator can complete HSD-020, then auth.getSession returns minimized ACTIVE state.

[ ] A normal successful login returns public ACTIVE state without local-user ID or persistence details.

[ ] Temporary-password login returns public PASSWORD_CHANGE_REQUIRED state.

[ ] Wrong credentials and lockout remain typed rejection data.

[ ] Manual lock and same-user unlock propagate state through handler result and session-changed event.

[ ] Logout publishes and returns SIGNED_OUT.

[ ] Lazy idle or absolute expiry observed through getSession publishes the transitioned state.

[ ] Forbidden subframe, forbidden URL, and destroyed WebContents cannot invoke or receive session data.

[ ] Malformed requests do not reach HSD-021.

[ ] No session table, migration, persistent current-user row, cookie, or browser storage is introduced.

[ ] No password, hash, salt, user ID, database path, SQL, audit metadata, stack, or raw error appears in IPC payloads or logs.

# 22. Documentation Updates

[ ] Add docs/ipc/authentication-ipc.md.

[ ] Add docs/renderer/authentication-routing.md.

[ ] Update docs/application/local-authentication-session.md with the HSD-022 transport boundary.

[ ] Update docs/ipc/ipc-foundation.md and docs/ipc/first-run-ipc.md.

[ ] Update docs/engineering-standards.md and docs/repository-structure.md.

[ ] Document the exact preload surface and fixed channels.

[ ] Document that public session revision is informational only.

[ ] Document that HSD-023 is the next bounded task for the complete authentication UI.

# 23. Acceptance Criteria

[ ] Implementation is based on 29258d3 and exists only on feature/HSD-022-authentication-ipc-preload-routing.

[ ] All authentication channels are fixed, namespaced, and shared-schema-driven.

[ ] Sender validation precedes payload parsing and service access.

[ ] Exactly one HSD-021 service instance is reused.

[ ] Public session data is minimized and omits user IDs and internal persistence details.

[ ] Preload exposes only the reviewed fixed auth methods and safe subscription.

[ ] Session events target only the authorized main frame.

[ ] Renderer route state uses only public preload data and generation guards.

[ ] No full authentication forms or clinical UI are added.

[ ] No session persistence, migration, token, cookie, generic IPC, or renderer authority is introduced.

[ ] All unit, integration, verify, and build gates pass.

# 24. Quality Gates

pnpm format pnpm format:check pnpm lint pnpm typecheck pnpm test pnpm verify pnpm build

Before committing:

git diff --check git diff main...HEAD --stat git status --short

No warnings, focused-only tests, skipped required tests, generated database artifacts, temporary Word lock files, browser-storage usage, dynamic IPC channels, or unrelated UI changes are acceptable.

# 25. Git and Review Handoff

git add . git commit -m "feat: add authenticated ipc and renderer routing boundary" git push -u origin feature/HSD-022-authentication-ipc-preload-routing

Provide the reviewer:

git log -2 --oneline git diff main...HEAD --stat pnpm verify pnpm build git status

Do not merge and do not begin HSD-023. Close this Word document before switching branches.

# 26. Paste-Ready Codex Prompt

Implement HSD-022 only: Authenticated IPC, Preload, and Renderer Authentication Routing Boundary. Repository: E:\health-app\health-screening-desktop Required branch: feature/HSD-022-authentication-ipc-preload-routing Required baseline: 29258d3 merge: complete HSD-021 local authentication session management Required implementation: - Add fixed shared auth channels: auth.getSession auth.login auth.changeRequiredPassword auth.unlock auth.lock auth.logout auth.recordActivity auth.sessionChanged event - Add strict shared runtime schemas for all requests, safe operation results, minimized public sessions, and result envelopes. - Public session user contains only username, displayName, and role. - Public sessions must omit user ID, failed counts, lockout persistence, login timestamps, row timestamps, credentials, hashes, salts, audit data, database data, and internal session context. - Reuse the existing main-frame and NavigationPolicy sender validation. Sender authorization must happen before payload parsing or service calls. - Create one production HSD-021 session service and reuse it for every call. - Main handlers must call only the corresponding HSD-021 methods. - Map controlled errors into fixed safe renderer codes. - Keep expected credential rejections as successful typed result data. - Publish validated minimized session changes only to the authorized main window. - Extend the frozen preload bridge with fixed auth methods and a narrow onSessionChanged(listener) API that returns an idempotent unsubscribe. - Do not expose Electron event objects, ipcRenderer, generic invoke/send, dynamic channels, Node globals, process, Buffer, require, or filesystem APIs. - Add a pure renderer authentication route controller after first-run setup: AUTH_LOADING LOGIN_REQUIRED PASSWORD_CHANGE_REQUIRED SESSION_ACTIVE SESSION_LOCKED AUTH_UNAVAILABLE - Use generation guards, safe subscription disposal, and lower-revision event rejection. Revision is informational only and must never be sent back as authentication authority. - Integrate only accessible noninteractive route placeholders. Do not build login, password-change, or unlock forms in HSD-022. - Add a main-only authorization adapter for future protected handlers. Allowed roles must be fixed by main code, never supplied by renderer. - Add complete hostile-input, sender-order, handler lifecycle, publisher, preload, route-controller, privacy, and integration tests. Do not implement: - complete authentication UI - clinical UI - persistent sessions or tokens - cookies or browser storage - migrations or session tables - background main-process timers - generic IPC - password reset, voluntary password change, MFA - HSD-023 Run: pnpm format pnpm format:check pnpm lint pnpm typecheck pnpm test pnpm verify pnpm build Commit exactly: feat: add authenticated ipc and renderer routing boundary Push the branch but do not merge it.

End of HSD-022 task.