HSD-012

# Typed Location Repository and Canonical Location Identity Boundary

Bounded Codex Implementation Task

Health Screening Offline Desktop Application

Implementation must preserve the approved HSD-001 through HSD-011 baseline.

| Field | Required value |
| --- | --- |
| Task ID | HSD-012 |
| Status | Ready for implementation after HSD-011 approval and merge |
| Work package | WP4 - Local Authentication and Administration |
| Baseline | 9f4c941 - merge: complete HSD-011 local user repository |
| Feature branch | feature/hsd-012-location-repository |
| Primary commit | feat: add typed location repository |
| Application layer | Electron main process and local SQLite repository layer |
| Schema target | Existing schema-v1 locations table; no migration changes |
| Next dependency | Audit repository and later first-run setup orchestration |

Scope boundary: HSD-012 creates the typed persistence and identity boundary for local screening locations. It does not implement location administration UI, IPC, activation changes, first-run setup, audit writes, screening sessions, or FHIR publication.

# 1. Task Brief

HSD-012 creates a typed, main-process-only repository over the existing schema-v1 locations table. It builds on HSD-008 transaction capabilities, HSD-009 repository discipline, and HSD-011 local-user persistence so a later first-run service can create the initial administrator and primary location atomically.

A location in this application represents an operational screening place such as a church, quarter, village, community site, or another approved field location. This task establishes deterministic location-name normalization, strict field validation, actor and timestamp provenance, active-location reads, and transaction-scoped insertion without introducing user-facing workflows.

The locations table intentionally has a non-unique name_normalized index. Different locations may legitimately share the same name, and the same location name may occur in different villages or regions. HSD-012 must therefore treat the normalized name as a search and integrity key, not as a globally unique identifier.

# 2. Prerequisite and Branch Setup

HSD-011 must already be fully approved, merged into main, and pushed. The expected baseline is:

9f4c941 merge: complete HSD-011 local user repository

git switch main
git pull origin main
git status
git log -8 --oneline
git switch -c feature/hsd-012-location-repository

The working tree must be clean before the branch is created.

The branch must start from main at 9f4c941 or a later reviewed main commit containing the same HSD-011 merge.

Copy this task document into doc/ without changing its requirements.

Do not amend, squash, reset, rebase, or force-push reviewed HSD commits.

Do not commit HSD-012 directly to main.

Do not update pnpm or other dependencies solely because a newer release exists.

# 3. Goal

Create a small, explicit, typed location repository that canonicalizes local place identity, reads locations safely from SQLite, lists active and all locations in deterministic order, inserts a new active location through an authentic HSD-008 transaction, records creator provenance from an existing local user, and fails closed on malformed input, malformed rows, or unsafe driver behavior.

# 4. Required Outcomes

| Area | Required outcome |
| --- | --- |
| Location identity | One canonical display name and one deterministic normalized search key derived only by trusted code. |
| Location classification | A reviewed finite location-type contract suitable for church, quarter, village, community-site, and other approved locations. |
| Geographic fields | Canonical nullable village, subdivision, region, and directions values with exact persisted-form validation. |
| Read boundary | hasAny, getById, listAll, and listActive using explicit SELECT lists and strict unknown-row decoding. |
| Write boundary | insert requires an authentic active transaction-scoped connection before validation or SQL. |
| Provenance | New rows are active and use one validated user and timestamp for both created and updated fields. |
| Duplicate behavior | Duplicate location identifiers are controlled; duplicate names remain permitted. |
| Safety | No SQL, paths, raw driver messages, UUIDs, place text, or row metadata appear in controlled errors. |
| Scope discipline | No location update, deactivation, UI, IPC, audit, session, protocol, or first-run orchestration is added. |

# 5. Scope

| In scope | Out of scope |
| --- | --- |
| Branded location name, normalized name, administrative-area, directions, and location-type contracts. | Location management screens, routes, forms, menus, or navigation. |
| Canonical location-name and optional-text parsers. | locations IPC, preload API, renderer contracts, or role authorization. |
| Typed repository reads and transaction-scoped insert over schema-v1. | Update, rename, deactivate, reactivate, delete, merge, or geocode operations. |
| Deterministic list ordering and active-only filtering. | Default-location setting, current-location session state, or screening-session creation. |
| Creator/updated-by foreign-key persistence using an existing local user. | Audit-log rows, outbox rows, protocol rows, installation rows, or app settings. |
| Controlled duplicate-ID and repository errors. | Global uniqueness for names, fuzzy duplicate resolution, maps, GPS, or FHIR Location publication. |

# 6. Required Files

| Path | Action | Responsibility |
| --- | --- | --- |
| doc/HSD-012_Typed_Location_Repository_and_Location_Identity_Codex_Task.docx | Add | Store the approved task document unchanged. |
| src/main/database/repositories/location/location-types.ts | Add | Define branded location contracts and repository interfaces. |
| src/main/database/repositories/location/location-validation.ts | Add | Own canonical name, type, geography, and directions validation. |
| src/main/database/repositories/location/location-repository.ts | Add | Own explicit SQL, row decoding, reads, and transaction-scoped insertion. |
| src/main/database/repositories/location/index.ts | Add | Expose only the reviewed location repository API. |
| src/main/database/repositories/index.ts | Modify | Export reviewed location repository contracts and error. |
| src/main/database/index.ts | Modify | Expose the reviewed main-process database API. |
| src/main/database/repositories/repository-errors.ts | Modify | Add LocationAlreadyExistsError to the controlled repository error union. |
| src/main/foundation/error-type.ts | Modify if required | Allowlist only the reviewed location error type; do not broaden arbitrary error metadata. |
| tests/unit/main/location-validation.test.ts | Add | Test canonicalization, boundaries, unsafe input, and clean errors. |
| tests/integration/main/location-repository.test.ts | Add | Use temporary migrated SQLite databases for repository behavior and transaction tests. |
| tests/unit/main/repository-errors.test.ts | Modify | Cover the controlled duplicate-location error. |
| docs/database/location-repository.md | Add | Document mapping, identity, provenance, ordering, and deferred operations. |
| docs/engineering-standards.md | Modify | Add canonical location and transaction ownership requirements. |
| docs/repository-structure.md | Modify | Describe the new location repository boundary. |

Equivalent file names are acceptable only when the same boundaries remain obvious. Do not create generic repository abstractions, shared normalization frameworks, or convenience exports that broaden HSD-012.

# 7. Architecture and Ownership Boundaries

## 7.1 Main-process-only repository

All production location repository code remains under src/main/database/repositories/location.

Renderer, preload, and shared IPC modules must not import location repositories, better-sqlite3, transaction capabilities, or repository errors.

The factory may retain the unrestricted better-sqlite3 connection only for read operations.

Every write must use only the authentic DatabaseTransactionConnection supplied by HSD-008.

Repository objects and returned records must be frozen or otherwise immutable at runtime.

The repository must not log.

## 7.2 Transaction ownership and future orchestration

insert() must assert the authentic active transaction capability as its first executable operation.

Input validation, duplicate precheck, foreign-key-dependent SQL, insertion, and verification read occur only after that assertion.

The repository must not begin, commit, roll back, retry, nest, or savepoint a transaction.

A future first-run service may insert the administrator through HSD-011 and the primary location through HSD-012 inside one outer transaction.

Do not weaken the synchronous HSD-008 callback contract or introduce Promise-returning transaction work.

## 7.3 Operational location, not geospatial platform

HSD-012 stores operational screening-site identity and human-readable geography only.

Do not add latitude, longitude, formal postal address, map provider identifiers, geocoding, routing, distance, or proximity search.

Do not create FHIR Location resources or force the SQLite model to mirror FHIR.

The normalized name supports local ordering and future search; it is not a globally unique code.

## 7.4 Mutation boundary

HSD-012 implements creation only.

Do not add update, rename, setActive, deactivate, reactivate, or delete methods.

Historical location links must never be deleted, but that lifecycle policy will be implemented in a later administration task with audit events and authorization.

Do not add a default-location or active-session setting.

# 8. Required Public Contracts

Define the reviewed location value types and identity object:

export type LocationType =
  | 'CHURCH'
  | 'QUARTER'
  | 'VILLAGE'
  | 'COMMUNITY_SITE'
  | 'OTHER'

export type LocationName = string & { readonly __brand: 'LocationName' }
export type NormalizedLocationName = string & {
  readonly __brand: 'NormalizedLocationName'
}
export type LocationAdministrativeArea = string & {
  readonly __brand: 'LocationAdministrativeArea'
}
export type LocationDirections = string & {
  readonly __brand: 'LocationDirections'
}

export interface LocationNameIdentity {
  readonly name: LocationName
  readonly nameNormalized: NormalizedLocationName
}

Define the repository record, create input, and repository contract separately:

export interface LocationRecord {
  readonly id: EntityId
  readonly name: LocationName
  readonly locationType: LocationType
  readonly village: LocationAdministrativeArea | null
  readonly subdivision: LocationAdministrativeArea | null
  readonly region: LocationAdministrativeArea | null
  readonly directions: LocationDirections | null
  readonly isActive: boolean
  readonly createdBy: EntityId
  readonly createdAt: UtcTimestamp
  readonly updatedBy: EntityId
  readonly updatedAt: UtcTimestamp
}

export interface CreateLocationInput {
  readonly id: EntityId
  readonly name: LocationName
  readonly locationType: LocationType
  readonly village: LocationAdministrativeArea | null
  readonly subdivision: LocationAdministrativeArea | null
  readonly region: LocationAdministrativeArea | null
  readonly directions: LocationDirections | null
  readonly createdBy: EntityId
  readonly createdAt: UtcTimestamp
}

export interface LocationRepository {
  hasAny(): boolean
  getById(id: EntityId): LocationRecord | null
  listAll(): readonly LocationRecord[]
  listActive(): readonly LocationRecord[]
  insert(
    connection: DatabaseTransactionConnection,
    input: CreateLocationInput
  ): LocationRecord
}

Equivalent names are acceptable only when the same semantics are preserved. LocationRecord must not expose name_normalized as caller-owned identity, and CreateLocationInput must not accept isActive, updatedBy, updatedAt, or a caller-supplied normalized name.

# 9. Location Name Identity Contract

## 9.1 Canonical location name

Accept unknown input and require a JavaScript string.

Reject unpaired surrogate units before and after normalization.

Apply Unicode NFKC.

Reject C0/C1 controls, null bytes, line separators, and paragraph separators.

Trim leading and trailing Unicode whitespace.

Collapse every internal Unicode whitespace run to one ASCII space.

Require 1 through 120 Unicode code points after canonicalization.

Require at least one Unicode letter or decimal digit so punctuation-only names are invalid.

Allow printable Unicode letters, accents, digits, apostrophes, hyphens, periods, parentheses, and ordinary punctuation.

Preserve canonical display case and accents.

Do not include rejected values, lengths, fragments, or Unicode code points in errors.

Examples
  St. Peter's Church   -> St. Peter's Church
Ｓt. Peter Church      -> St. Peter Church
Babungo   Quarter 1    -> Babungo Quarter 1
Église Sainte Marie    -> Église Sainte Marie

Rejected
''
'   '
'---'
'Church\u0000Site'
unpaired surrogate input

## 9.2 Normalized search key

Derive nameNormalized only from the canonical name.

Use deterministic Unicode toLowerCase() on the canonical NFKC name; do not use the operating-system locale or locale-sensitive casing.

Preserve accents and punctuation; do not strip diacritics, transliterate, remove punctuation, or generate phonetic keys.

Never accept name_normalized from the caller.

On row reads, require stored name to equal the canonical name exactly and stored name_normalized to equal the derived normalized key exactly.

The existing index on name_normalized is non-unique. Duplicate names are allowed and must not produce LocationAlreadyExistsError.

# 10. Location Type Contract

Accept only the exact codes CHURCH, QUARTER, VILLAGE, COMMUNITY_SITE, and OTHER.

Do not trim, uppercase, lowercase, alias, or infer a location type.

Use OTHER only for an approved operational site that does not fit the reviewed types; the human-readable name and geography still identify the place.

Do not permit arbitrary non-empty strings merely because schema-v1 allows them.

Persist and decode the exact uppercase code.

Adding another production code requires a later reviewed task and corresponding compatibility analysis.

# 11. Administrative Geography and Directions Contract

## 11.1 Village, subdivision, and region

Each field accepts either null or a JavaScript string.

For a string, apply the same NFKC, unsafe-character rejection, trimming, and whitespace-collapse rules as the location name.

Require 1 through 120 Unicode code points after canonicalization.

Require at least one Unicode letter or decimal digit.

Do not convert an empty or whitespace-only string to null inside the repository; reject it. A future UI adapter may convert an empty form field to null before invoking application services.

On row reads, require each non-null stored value to already equal its canonical representation.

## 11.2 Directions

Accept null or a JavaScript string.

Apply NFKC, reject controls and separators, trim, and collapse Unicode whitespace runs to one ASCII space.

Require 1 through 500 Unicode code points when non-null.

Allow printable local landmarks and punctuation.

Do not permit HTML, Markdown interpretation, URLs as executable links, map coordinates, or embedded structured JSON behavior. The value is inert text.

Require exact canonical form when decoding SQLite rows.

# 12. SQLite Schema Mapping

| SQLite column | Typed field | Required rule |
| --- | --- | --- |
| id | id | Canonical HSD-008 EntityId. |
| name | name | Exact canonical LocationName. |
| name_normalized | internal only | Exact derived NormalizedLocationName; never caller supplied. |
| location_type | locationType | Exact reviewed LocationType code. |
| village | village | Canonical administrative area or null. |
| subdivision | subdivision | Canonical administrative area or null. |
| region | region | Canonical administrative area or null. |
| directions | directions | Canonical directions text or null. |
| is_active | isActive | Strict SQLite integer 0 or 1; insert always writes 1. |
| created_by | createdBy | Canonical user EntityId; foreign key to users. |
| created_at | createdAt | Canonical UTC timestamp. |
| updated_by | updatedBy | Canonical user EntityId; insert equals createdBy. |
| updated_at | updatedAt | Canonical UTC timestamp; insert equals createdAt. |

Do not modify 0001-initial-schema.sql, migration manifests, schema version, indexes, or checks.

Do not add a uniqueness constraint for name_normalized.

Do not use SELECT *.

Do not infer missing columns or silently repair persisted rows.

# 13. Read Operations

## 13.1 hasAny

Use SELECT EXISTS with one aliased integer field.

Decode only the exact own data-property row shape and accept only integer 0 or 1.

Do not write, create defaults, or repair rows.

Driver failures become RepositoryReadError; malformed results become RepositoryDataIntegrityError.

## 13.2 getById

Validate the input EntityId before SQL.

Return null only when better-sqlite3 returns undefined for no row.

Use an explicit location column list.

Strictly decode every field and return a frozen LocationRecord.

A null, primitive, array, accessor-backed row, proxy trap, missing field, extra field, or malformed field must fail closed.

## 13.3 listAll and listActive

Use explicit SELECT lists and better-sqlite3 all().

listAll returns every location. listActive adds WHERE is_active = 1.

Order both results by name_normalized ASC, id ASC for deterministic offline behavior.

Decode the returned value from unknown and require a genuine array of strict row objects.

Return a frozen array containing frozen LocationRecord values.

Do not expose mutable row objects or the normalized key.

Do not add pagination, search, fuzzy matching, grouping, or location selection state in this task.

# 14. Insert Operation

Assert the authentic active DatabaseTransactionConnection before examining input or preparing SQL.

Decode CreateLocationInput from unknown using exact own data properties; reject missing fields, extra fields, symbols, getters, setters, proxies, arrays, and null.

Validate id, canonical location identity, location type, optional geography, directions, creator ID, and UTC timestamp.

Do not accept nameNormalized, isActive, updatedBy, or updatedAt from the caller.

Perform a strict duplicate-ID precheck using SELECT 1 AS has_existing FROM locations WHERE id = ? LIMIT 1.

Write is_active = 1.

Write created_by and updated_by from input.createdBy.

Write created_at and updated_at from input.createdAt.

Use one explicit INSERT with bound parameters.

Verification-read the inserted row through the same transaction-scoped connection and decode it through the same strict row decoder.

If the verification row is missing or malformed, throw RepositoryWriteError so the outer transaction rolls back.

Return the frozen, credential-free LocationRecord.

# 15. Foreign-Key and Actor Integrity

createdBy must be a canonical EntityId, but the repository does not perform a separate unrestricted user lookup.

SQLite foreign_keys remains authoritative for whether the user exists.

A future first-run transaction may insert the user immediately before the location, allowing the foreign key to succeed in the same transaction.

A missing actor, inactive actor, or unauthorized actor is not interpreted by this repository. Authorization and account-state checks belong to a future service layer.

Foreign-key failures map to RepositoryWriteError, not LocationAlreadyExistsError or RepositoryValidationError.

Do not return, log, or serialize the actor ID in an error.

# 16. Duplicate and Constraint Handling

Duplicate location names are valid and must be insertable, including names that share the same normalized key.

Only a proven duplicate primary-key or unique constraint may become LocationAlreadyExistsError.

Map SQLITE_CONSTRAINT_PRIMARYKEY and SQLITE_CONSTRAINT_UNIQUE to LocationAlreadyExistsError.

Map CHECK, NOTNULL, FOREIGNKEY, TRIGGER, generic SQLITE_CONSTRAINT, unknown codes, accessors, proxy traps, and descriptor failures to RepositoryWriteError.

Inspect error code defensively through an own data-property descriptor; do not invoke arbitrary getters.

Do not retain the incoming driver error, stack, cause, SQL, constraint name, database path, or message.

The duplicate-ID precheck must strictly accept only undefined or an exact own-data-property object { has_existing: 1 }; malformed results become RepositoryDataIntegrityError and prevent INSERT.

# 17. Row Decoding and Result Immutability

Treat all SQLite and injected connection results as unknown.

Require exact own data properties and reject symbols and extra properties.

Reject accessors without invoking them.

Catch ownKeys, descriptor, and other proxy failures and convert them to controlled integrity errors.

Require id, createdBy, and updatedBy to be canonical EntityId values.

Require name and every optional non-null text field to already be canonical.

Require name_normalized to exactly match the derived key.

Require location_type, SQLite boolean, and UTC timestamps to satisfy their exact contracts.

Require updatedAt to be greater than or equal to createdAt.

Freeze each LocationRecord and list result.

Do not mutate or normalize the SQLite row in place.

# 18. Controlled Error Contract

Add one reviewed duplicate-location error while reusing the existing repository errors:

export class LocationAlreadyExistsError extends ControlledRepositoryError {
  readonly code = 'LOCATION_ALREADY_EXISTS'
  // fixed public message; optional allowlisted technical errorType only
}

RepositoryValidationError: invalid caller input or lookup identifier.

RepositoryReadError: SQL preparation/execution failure during read operations.

RepositoryWriteError: insertion, foreign-key, non-duplicate constraint, or post-write verification failure.

RepositoryDataIntegrityError: malformed SQLite row, list result, EXISTS result, or duplicate-precheck result.

LocationAlreadyExistsError: duplicate identifier proven by precheck or narrow primary-key/unique constraint classification.

DatabaseTransactionStateError retains precedence and is rebuilt without raw metadata.

Errors must use fixed names, codes, and messages and must not contain name, village, region, directions, UUID, timestamp, SQL, path, row values, metadata, stack, cause, or raw driver text.

# 19. Required Tests

## 19.1 Location validation unit tests

Canonical location names at minimum and maximum lengths.

NFKC conversion of full-width ASCII, trimming, and Unicode whitespace collapse.

Case-preserving display name and deterministic lowercase normalized key.

Printable Unicode and accented location names.

Rejection of empty, whitespace-only, punctuation-only, overlong, control, separator, null-byte, and unpaired-surrogate input.

Exact acceptance and rejection of location-type codes.

Nullable village, subdivision, region, and directions behavior and length boundaries.

Whitespace-only optional strings are rejected rather than silently converted to null.

Safe validation errors do not expose input or metadata.

## 19.2 Repository integration tests

Fresh migrated database: hasAny is false, lists are empty and frozen, and no writes occur.

Insert a local user through HSD-011 and a location through HSD-012 inside one authentic outer transaction.

Successful insertion writes active=1 and matching created/updated actor and timestamp values.

Returned record and arrays are frozen and exclude nameNormalized/name_normalized.

Raw better-sqlite3, fabricated structural, and expired transaction connections fail before validation or SQL.

Expired connection plus invalid place text or metadata produces DatabaseTransactionStateError first and no location row.

getById, listAll, and listActive return strictly decoded records in deterministic order.

Detached and rebound repository methods continue to use trusted closed-over connections.

Two locations with the same canonical or normalized name but different IDs are allowed.

Duplicate ID produces LocationAlreadyExistsError and preserves the original row.

Malformed duplicate-precheck values and proxy/accessor traps become RepositoryDataIntegrityError and do not execute INSERT.

PRIMARYKEY and UNIQUE insert failures map to LocationAlreadyExistsError; all other constraint families map to RepositoryWriteError.

Missing createdBy user produces RepositoryWriteError and outer rollback.

Location and sibling writes roll back when outer transaction work fails.

Invalid input and malformed rows create no partial data.

Corrupt name, normalized key, type, optional text, boolean, actor ID, or timestamp fails closed.

Ordinary SQL uses explicit column lists and contains no SELECT *.

Repository SQL contains no transaction control, UPDATE, DELETE, REPLACE, UPSERT, or schema statements.

Closed connection and injected read failures map to RepositoryReadError without raw details.

Injected insert and verification-read failures map to RepositoryWriteError without raw details.

Schema version, migration ledger, users, installation, audit_log, protocol_versions, app_settings, and sync_outbox are unchanged except for rows deliberately created inside the test transaction.

## 19.3 Result-shape and hostile-object tests

hasAny accepts only exact { has_any: 0 | 1 }.

Duplicate precheck accepts only undefined or exact { has_existing: 1 }.

List decoding rejects null, primitives, plain objects, sparse unexpected values, accessors, symbols, and proxy traps.

Row decoding rejects missing or extra fields and accessor-backed values without invoking getters.

Every controlled error has no cause or stack and serializes only reviewed safe fields.

# 20. Documentation Requirements

docs/database/location-repository.md must document the locations-table mapping, name normalization, non-unique name policy, location types, nullable geography, active-only listing, provenance, insert defaults, transaction ownership, and deferred mutations.

docs/repository-structure.md must identify the new main-process location repository and its relationship to installation, users, future first-run orchestration, screening sessions, and FHIR mapping.

docs/engineering-standards.md must require canonical persisted location text, strict unknown-row decoding, deterministic list ordering, caller-owned transaction scope, and no silent uniqueness assumption for names.

Do not claim that location administration, default-location settings, first-run setup, audit, authorization, screening sessions, maps, or FHIR publication are implemented.

# 21. Acceptance Criteria

| Acceptance area | Pass condition |
| --- | --- |
| Branch and baseline | Feature branch starts from reviewed main at 9f4c941 and contains one primary HSD-012 commit before any review corrections. |
| Schema stability | No package, lockfile, migration, schema, index, or user_version changes. |
| Identity | Location names and normalized keys are deterministic and persisted only in canonical form. |
| Types and text | Location type and nullable geography/directions contracts are strict and tested. |
| Reads | hasAny, getById, listAll, and listActive use explicit SQL and strict row/list decoding. |
| Writes | insert uses authentic transaction scope, writes active provenance defaults, and verification-reads the row. |
| Duplicates | Duplicate IDs are controlled while duplicate names remain permitted. |
| Foreign keys | Actor existence remains SQLite-enforced and failures roll back safely. |
| Errors | All controlled errors are fixed, sanitized, and free of operational or place data. |
| Tests | Unit and temporary file-backed integration tests cover success, corruption, hostile objects, rollback, and scope boundaries. |
| Runtime | Development, preview/start, unpacked build, and Windows executable retain the existing foundation status screen. |
| Scope | No UI, IPC, setup, audit, location mutation, screening, sync, FHIR, portal, AI, printing, backup, or clinical behavior. |

# 22. Explicitly Prohibited Work

Do not modify package.json, pnpm-lock.yaml, Electron versions, TypeScript configuration, ESLint configuration, or build tooling.

Do not change migration SQL, migration manifest, schema version, indexes, checks, or foreign keys.

Do not add first-run orchestration or create installation, protocol, audit, settings, or outbox rows.

Do not add location update, rename, setActive, deactivate, reactivate, delete, merge, or default-location behavior.

Do not implement location authorization, local-admin policy, session state, login, lockout, password change, or user administration.

Do not add locations IPC, preload methods, shared contracts, renderer routes, React components, forms, CSS, or navigation.

Do not add screening sessions, patients, encounters, referrals, reports, printing, backup, restore, or sync behavior.

Do not add maps, GPS, geocoding, coordinates, distance, formal addresses, or third-party services.

Do not publish FHIR Location resources or implement central API, doctor portal, or AI behavior.

Do not create generic base repositories, normalization frameworks, ORM models, Zod schemas, or new dependencies.

Do not infer global uniqueness from name_normalized or reject duplicate names.

# 23. Codex Implementation Procedure

Confirm main, origin/main, and the clean working tree at 9f4c941 or the approved equivalent.

Create feature/hsd-012-location-repository.

Copy this Word task into doc/.

Inspect schema-v1 locations and users tables, HSD-008 transaction capability, HSD-009 installation repository, HSD-011 user repository, repository errors, error-type allowlist, and test helpers before editing.

Implement location types and validation before repository SQL.

Implement strict read/list decoders and repository methods.

Implement authentic transaction-scoped insertion, strict duplicate-ID precheck, narrow duplicate-constraint mapping, and post-write verification.

Add controlled LocationAlreadyExistsError support.

Add unit and temporary file-backed integration tests.

Update only the required documentation and exports.

Run all quality, build, runtime, and packaged-native smoke tests.

Review the diff for prohibited files, hidden schema changes, broad exports, transaction control, and sensitive metadata.

Commit with the required primary commit message and push the feature branch.

# 24. Required Verification Commands

pnpm install
pnpm format:check
pnpm lint
pnpm typecheck
pnpm test
pnpm verify
pnpm build

git status
git diff --check
git diff --name-only main...HEAD
git log -8 --oneline

The committed package-manager version remains authoritative. A pnpm update notice is not a task requirement.

# 25. Runtime and Packaging Smoke Tests

pnpm dev
pnpm start
pnpm build:unpack
find dist/win-unpacked -type f -iname "*.node"
./dist/win-unpacked/health-screening-desktop.exe

The application must continue to launch without creating locations or any other setup data. The visible baseline remains:

Clinical workflows
Not implemented

Database
Ready

Desktop IPC
Available

No login, first-run, user-administration, or location-administration screen may appear.

Startup and migration must not insert a location row.

The packaged application must load the native better-sqlite3 module successfully.

Runtime output must not contain location names, geography, directions, user IDs, SQL, or database paths.

# 26. Completion Report Required from Codex

After implementation, Codex must report:

Branch name and exact baseline SHA.

Primary commit SHA and commit message.

Complete changed-file list.

Summary of location-name normalization and non-unique name behavior.

Summary of location types and nullable geography/directions rules.

Summary of read methods, deterministic ordering, and strict list decoding.

Evidence that authentic transaction capability is asserted before validation and SQL.

Evidence that created and updated provenance defaults are written correctly.

Evidence that duplicate names are allowed and only duplicate IDs or proven unique constraints become LocationAlreadyExistsError.

Evidence that no audit, outbox, setting, protocol, installation, IPC, UI, or session behavior was added.

Exact test-file count and test count.

Results of format, lint, typecheck, test, verify, build, development, preview/start, unpacked build, native module discovery, and executable smoke tests.

Any deviation, failed command, environmental limitation, or unresolved concern.

# 27. Merge Gate

Do not merge based only on the Codex completion summary.

Review the primary commit against this task and the exact branch diff.

Any finding must be corrected in a separate commit; do not amend or rewrite the primary commit.

Run local quality and packaged Windows runtime gates after the final correction.

Merge with a non-fast-forward merge commit after approval.

HSD-013 must not begin until HSD-012 is approved, merged into main, pushed, and the new main baseline is confirmed.

# 28. Reviewer Checklist

| Review item | Required evidence |
| --- | --- |
| Baseline | Branch starts from 9f4c941 and main was not modified directly. |
| Files | Only approved repository, tests, docs, exports, and controlled error files changed. |
| Schema | No migration, index, schema, package, or lockfile changes. |
| Name identity | NFKC, whitespace, unsafe-character, length, canonical-form, and normalized-key rules are exact. |
| Name uniqueness | Duplicate names are allowed; normalized name is not treated as unique. |
| Location types | Only reviewed codes are accepted and persisted. |
| Optional text | Null and canonical non-empty geography/directions behavior is strict. |
| Read SQL | Explicit columns, deterministic ordering, strict unknown array/row decoding, no SELECT *. |
| Write boundary | Authentic transaction asserted first; no internal transaction control. |
| Provenance | Insert writes active=1 and matching created/updated actor and timestamp. |
| Duplicate handling | Strict precheck and narrow PRIMARYKEY/UNIQUE mapping only. |
| Foreign keys | Missing user produces safe write failure and rollback. |
| Errors | Fixed controlled errors contain no place, user, SQL, path, row, stack, or cause data. |
| Tests | Success, duplicate names, duplicate IDs, rollback, corruption, hostile objects, read/write failures, and runtime scope covered. |
| Runtime | Development, preview, unpacked build, native module, and executable checks pass. |
| Deferred scope | No UI, IPC, location mutation, first-run, audit, sessions, maps, FHIR, sync, or clinical features. |

# 29. Final Codex Prompt

After implementation and all local gates pass, create only the primary feature commit:

git add doc src/main/database docs tests
git commit -m "feat: add typed location repository"
git push -u origin feature/hsd-012-location-repository

Stop after pushing the feature branch. Do not merge, do not begin HSD-013, and do not add any work not explicitly required by this document.