HSD-018

Audited Local Login Authentication Service

Deterministic Lockout Policy and Atomic Outcome Persistence

Codex Implementation Task

| Task ID | HSD-018 |
| --- | --- |
| Required branch | feature/HSD-018-local-login-authentication-service |
| Required baseline | 4221464 - merge: complete HSD-017 authentication state repository |
| Implementation commit | feat: add audited local login authentication service |
| Primary boundary | Main-process application service only |
| Review gate | Do not merge and do not begin HSD-019 before review approval |

This task creates the local authentication decision boundary only. It must not create sessions, expose IPC, modify preload, add renderer login UI, or begin HSD-019.

# Document Contents

1. Task Directive

2. Repository Baseline and Preconditions

3. Architectural Context

4. Objective and Required Outcome

5. Scope

6. Explicit Non-Goals

7. Required File and Module Structure

8. Public Service Contract

9. Strict Input Validation

10. Deterministic Lockout Policy

11. Authentication Decision Algorithm

12. Transactional Revalidation and Concurrency Safety

13. Atomic Authentication-State and Audit Persistence

14. Audit Event Contract

15. Error Boundary and Failure Containment

16. Credential and Sensitive-Data Requirements

17. Production Composition

18. Required Unit Tests

19. Required Integration Tests

20. Documentation Updates

21. Acceptance Criteria

22. Quality Gates

23. Git and Review Handoff

24. Final Codex Instruction

# 1. Task Directive

Implement HSD-018 as a production-grade, main-process-only application service that authenticates a local user against the credential repository, applies a fixed lockout policy, persists the resulting authentication state through the HSD-017 compare-and-set mutation boundary, and writes the corresponding security audit event in the same SQLite transaction.

The service must convert a raw login command into one credential-free authentication decision. Expected login rejection outcomes are returned as typed results. Invalid input, corrupted state, concurrency conflicts, password-verification failures, and transaction failures are contained behind controlled application errors.

Password verification is asynchronous and must occur outside the synchronous database transaction. Final state mutation and audit insertion must remain synchronous and atomic inside one caller-owned transaction.

# 2. Repository Baseline and Preconditions

Codex must confirm every precondition before changing code:

[ ] Current branch is feature/HSD-018-local-login-authentication-service.

[ ] Branch is based on commit 4221464: merge: complete HSD-017 authentication state repository.

[ ] Working tree is clean before implementation.

[ ] LocalUserRepository.updateAuthenticationState() remains the only authentication-state write boundary.

[ ] PasswordCredentialService.verify() remains the password-verification primitive.

[ ] AuditEventRepository and DatabaseTransactionExecutor remain the audit and transaction primitives.

| git branch --show-current git log -2 --oneline git status --short # Expected branch feature/HSD-018-local-login-authentication-service # Required baseline 4221464 merge: complete HSD-017 authentication state repository |  |
| --- | --- |
| Stop if the branch is not based on 4221464. Never implement this task directly on main. |

# 3. Architectural Context

HSD-010 created password hashing and verification. HSD-011 created credential-free local-user reads plus the separate credential-bearing authentication projection. HSD-013 created append-only audit persistence. HSD-017 created a transaction-scoped compare-and-set boundary for failedLoginCount, lockedUntil, lastLoginAt, and updatedAt.

HSD-018 is the first application-layer orchestration of those primitives. It owns local login decision policy, but it does not own session issuance, transport, renderer behavior, authorization, or password-change workflows.

| Existing boundary | HSD-018 usage | Must remain unchanged |
| --- | --- | --- |
| PasswordCredentialService.verify() | Verify a candidate password outside the transaction. | No new hashing algorithm or password format. |
| LocalUserRepository.getAuthenticationByUsername() | Read the credential-bearing authentication observation. | Credentials never cross application or IPC boundaries. |
| LocalUserRepository.updateAuthenticationState() | Persist expected-versus-next state inside the transaction. | No direct user-state UPDATE from the service. |
| AuditEventRepository.insert() | Append one outcome event inside the same transaction. | Audit history remains append-only. |
| DatabaseTransactionExecutor.run() | Atomically finalize state and audit. | Callback remains synchronous. |

# 4. Objective and Required Outcome

At completion, the repository must provide:

A typed LocalLoginAuthenticationService with authenticate(input: unknown): Promise<LocalLoginResult>.

Strict hostile-object-safe login input validation.

Case-insensitive username resolution through the existing canonical username parser.

Password verification through PasswordCredentialService.verify().

A private dummy credential to reduce unknown-username timing differences.

A deterministic five-attempt, 15-minute lockout policy.

Optimistic concurrency protection using the HSD-017 authentication-state snapshot.

Transaction-time revalidation of installation, user identity, credential, activation state, and authentication state.

Atomic authentication-state mutation and security audit persistence.

Credential-free success and rejection results.

Controlled errors that never expose credentials, SQL, database paths, rows, or raw driver messages.

A production composition function using established repositories and infrastructure primitives.

# 5. Scope

Main-process application authentication module.

Local username/password command validation.

Local credential verification.

Active-account evaluation.

Existing-lock evaluation and lock-expiration handling.

Failed-attempt counting and fifth-attempt lock application.

Successful-login state reset and lastLoginAt update.

Security audit events for successful, invalid, inactive, and locked outcomes.

Concurrency and stale-observation detection.

Production dependency composition.

Focused unit, integration, and documentation work.

# 6. Explicit Non-Goals

Codex must not implement any item below.

Sessions, refresh tokens, cookies, authorization context, or current-user state.

IPC handlers, preload APIs, shared renderer contracts, routes, or login screens.

Password reset, password change, forced-password-change completion, or password history.

User administration, role management, permissions, or account activation commands.

Multi-factor authentication, biometrics, device enrollment, or remote identity providers.

Database migrations or schema changes.

Network calls, synchronization, backup, restore, printing, or clinical workflows.

HSD-019 or any later task.

# 7. Required File and Module Structure

Use the current application-module conventions. Expected structure:

src/main/application/ authentication/ index.ts local-login-authentication-service.ts local-login-composition.ts local-login-errors.ts local-login-policy.ts local-login-types.ts local-login-validation.ts index.ts tests/unit/main/ local-login-validation.test.ts local-login-policy.test.ts local-login-errors.test.ts local-login-authentication-service.test.ts tests/integration/main/ local-login-authentication-service.test.ts docs/application/ local-login-authentication.md

Equivalent names are acceptable only when they preserve separation of types, validation, policy, orchestration, controlled errors, and production composition. Do not place login policy inside repositories, IPC, preload, renderer, or crypto modules.

Export the HSD-018 main-process API through src/main/application/authentication/index.ts and src/main/application/index.ts. Do not export HSD-018 through preload or renderer entry points.

# 8. Public Service Contract

Implement a contract equivalent to:

export interface LocalLoginInput { readonly username: string readonly password: string } export type LocalLoginRejectionReason = ¦ 'INVALID_CREDENTIALS' ¦ 'ACCOUNT_INACTIVE' ¦ 'ACCOUNT_LOCKED' export type LocalLoginResult = ¦ { readonly status: 'AUTHENTICATED' readonly user: LocalUserRecord } ¦ { readonly status: 'REJECTED' readonly reason: LocalLoginRejectionReason readonly retryAt: UtcTimestamp ¦ null } export interface LocalLoginAuthenticationService { authenticate(input: unknown): Promise<LocalLoginResult> }

Contract rules:

Success contains only the ordinary credential-free LocalUserRecord.

Success preserves current role, isActive, mustChangePassword, and all other credential-free fields returned after persistence.

Rejection contains no user ID, username, display name, role, failed-attempt count, credential, or audit data.

retryAt is non-null only for an active lock or when this invalid password applies the fifth-attempt lock.

Unknown username and incorrect password both return INVALID_CREDENTIALS.

A correct password for an inactive account returns ACCOUNT_INACTIVE.

An active lock returns ACCOUNT_LOCKED without password verification.

Expected rejection outcomes are returned, not thrown.

All returned objects and nested records are frozen using established Object.freeze conventions.

# 9. Strict Input Validation

authenticate() accepts unknown and validates before repository reads, clock calls, password verification, or transactions.

Accept only an ordinary plain object whose prototype is Object.prototype or null.

Require exactly two own string-keyed data properties: username and password.

Reject arrays, functions, class instances, symbol keys, inherited values, accessors, extra properties, and hostile proxies.

Never invoke input getters or setters.

Parse username with the existing canonical local-user username parser.

Use the existing plaintext-password parser and policy rather than creating another password grammar.

A narrowly scoped main-process security-barrel export of parsePlaintextPassword is permitted when required.

Do not normalize, trim, case-fold, log, serialize, or persist the password.

Malformed input must produce LocalLoginValidationError before the service reveals installation, username, account, or lock state.

# 10. Deterministic Lockout Policy

| Policy item | Required value |
| --- | --- |
| Maximum consecutive failed attempts | 5 |
| Lock duration | 15 minutes |
| Counter range owned by HSD-018 | 0 through 5 |
| Active lock | lockedUntil is non-null and lockedUntil > current UTC time |
| Expired lock | lockedUntil is non-null and lockedUntil <= current UTC time |
| Failure after expired lock | Start a new cycle at failedLoginCount = 1 |
| Successful login | failedLoginCount = 0; lockedUntil = null; lastLoginAt = now |
| Attempt while actively locked | Skip verification; preserve count and lock; never extend lock |

## 10.1 Valid persisted policy states

failedLoginCount from 0 through 4 requires lockedUntil = null.

failedLoginCount = 5 requires lockedUntil to be non-null; the lock may be active or expired.

failedLoginCount greater than 5 is invalid for this policy.

A non-null lockedUntil below count 5 is invalid.

Count 5 with lockedUntil null is invalid.

Invalid combinations fail closed with LocalLoginStateIntegrityError. The service must not silently repair them and must not verify against an internally inconsistent account.

## 10.2 Invalid-password transition

effectivePriorCount = observed lock is expired ? 0 : observed failedLoginCount nextCount = effectivePriorCount + 1 if nextCount < 5: next.failedLoginCount = nextCount next.lockedUntil = null result.reason = 'INVALID_CREDENTIALS' result.retryAt = null if nextCount == 5: next.failedLoginCount = 5 next.lockedUntil = transactionTime + 15 minutes result.reason = 'ACCOUNT_LOCKED' result.retryAt = next.lockedUntil

## 10.3 Active-lock transition

An attempt observed under an active lock skips password verification. During finalization, the service revalidates the same state and confirms the lock is still active. It persists the same failedLoginCount, lockedUntil, and lastLoginAt with updatedAt set to the transaction timestamp, then inserts the blocked audit event. It must not extend lockedUntil.

If the lock expires before transaction-time finalization, return a controlled LocalLoginConcurrencyError so the caller can submit a new attempt that actually verifies the password.

# 11. Authentication Decision Algorithm

Implement the following ordered flow:

1. Parse and freeze the raw input.

2. Read the initialized installation. Missing installation is an application availability/integrity error, not a login rejection.

3. Read LocalUserAuthenticationRecord by canonical username.

4. Capture an observation timestamp from an injected UtcClock.

5. For a resolved user, validate the persisted HSD-018 lockout-policy invariants.

6. When the observed lock is active, skip password verification and proceed to locked finalization.

7. When the username is unknown, verify the candidate password against the private dummy credential and discard the boolean.

8. When a resolved user is not actively locked, verify against the real credential.

9. Enter one synchronous transaction to re-read and revalidate the authoritative installation and user state.

10. Classify the final outcome using the verified boolean, active flag, observed lock state, and transaction timestamp.

11. When required, call LocalUserRepository.updateAuthenticationState() with the exact expected snapshot and policy-derived next snapshot.

12. Insert exactly one audit event in the same transaction.

13. Return a frozen credential-free result only after transaction commit succeeds.

Do not place await, Promise construction, password verification, hashing, random-byte generation, timers, file I/O, or network work inside DatabaseTransactionExecutor.run().

## 11.1 Outcome matrix

| Resolved user | Active lock | Password result | isActive | Outcome | State mutation |
| --- | --- | --- | --- | --- | --- |
| No | N/A | Dummy only | N/A | INVALID_ CREDENTIALS | None |
| Yes | Yes | Skipped | Any | ACCOUNT_ LOCKED | updatedAt only; lock not extended |
| Yes | No | False | True | INVALID_ CREDENTIALS or fifth-attempt ACCOUNT_LOCKED | Increment/reset cycle and maybe lock |
| Yes | No | True | False | ACCOUNT_ INACTIVE | None |
| Yes | No | False | False | INVALID_ CREDENTIALS | None |
| Yes | No | True | True | AUTHENTICATED | Reset counter/lock and set lastLoginAt |

# 12. Transactional Revalidation and Concurrency Safety

Password verification happens against an observation made before the transaction. Before any state mutation or audit write, the transaction must re-read the current installation and authentication record and prove that the observation is still authoritative.

The transaction-time record must match the pre-verification observation for:

Installation ID.

Resolved-versus-missing user status.

User ID.

Canonical username.

Password hash and salt.

isActive.

failedLoginCount.

lockedUntil.

lastLoginAt.

updatedAt.

A change to any listed value invalidates the completed password decision. Throw LocalLoginConcurrencyError, write no audit event, and mutate no state. Do not retry automatically inside the same authenticate() call.

For an initially unknown username, transaction-time appearance of that username is also a concurrency conflict. For a known username, transaction-time disappearance or replacement is a concurrency conflict.

The HSD-017 compare-and-set predicate remains mandatory even after explicit revalidation. Explicit checks protect credential and activation observations; HSD-017 protects the persisted state mutation.

# 13. Atomic Authentication-State and Audit Persistence

All final writes are performed through one DatabaseTransactionExecutor.run() callback.

Generate the audit event ID with transaction context newEntityId().

Generate transactionTime with context nowUtc().

Use transactionTime as updatedAt for every state mutation.

Use transactionTime as lastLoginAt on success.

Use transactionTime plus exactly 15 minutes as a newly applied lockedUntil.

Preserve lastLoginAt on all rejected attempts.

Use LocalUserRepository.updateAuthenticationState(); never issue authentication-state SQL from the service.

Insert one AuditEventRepository event after a required state mutation succeeds.

For outcomes without state mutation, still insert the audit event inside the transaction.

Return transaction-local result data and expose it only after commit.

Audit insertion failure must roll back a preceding state update. State-update failure must prevent audit insertion. Commit failure must expose no successful result.

## 13.1 Required next states

| Outcome | failedLoginCount | lockedUntil | lastLoginAt | updatedAt |
| --- | --- | --- | --- | --- |
| Successful active user | 0 | null | transactionTime | transactionTime |
| Wrong password, attempts 1-4 | effectivePriorCount + 1 | null | preserved | transactionTime |
| Wrong password, fifth attempt | 5 | transactionTime + 15 minutes | preserved | transactionTime |
| Attempt while active lock | preserved at 5 | preserved | preserved | transactionTime |
| Unknown username | No user mutation | No user mutation | No user mutation | No user mutation |
| Inactive account | No user mutation | No user mutation | No user mutation | No user mutation |

# 14. Audit Event Contract

Use fixed validated audit action codes and entity semantics:

| Outcome | Action code | userId | entityType | entityId |
| --- | --- | --- | --- | --- |
| Authenticated | LOCAL_LOGIN_ SUCCEEDED | user.id | LOCAL_USER | user.id |
| Invalid credentials, resolved user | LOCAL_LOGIN_ REJECTED_ INVALID_CREDENTIALS | null | LOCAL_USER | user.id |
| Invalid credentials, unknown username | LOCAL_LOGIN_ REJECTED_ INVALID_CREDENTIALS | null | AUTHENTICATION | null |
| Inactive account | LOCAL_LOGIN_ REJECTED_ ACCOUNT_INACTIVE | null | LOCAL_USER | user.id |
| Account already locked | LOCAL_LOGIN_ REJECTED_ ACCOUNT_LOCKED | null | LOCAL_USER | user.id |
| Fifth failure applies lock | LOCAL_LOGIN_ REJECTED_ ACCOUNT_LOCKED | null | LOCAL_USER | user.id |

Audit metadata must use strict lowercase snake_case keys and may contain only:

outcome: authenticated, invalid_credentials, account_inactive, or account_locked.

user_resolved: boolean for invalid-credential events.

failed_login_count: integer only for resolved failed/locked outcomes.

lock_applied: boolean only for locked outcomes.

retry_at: canonical UTC timestamp only for locked outcomes.

must_change_password and role only for successful outcomes.

Never include username, displayName, plaintext password, password hash, password salt, raw command data, SQL, database path, device information, or exception text in audit metadata.

# 15. Error Boundary and Failure Containment

Create a controlled HSD-018 error family with stable codes, fixed messages, sanitized errorType, no stack, and rebuild helpers.

| Error | Use |
| --- | --- |
| LocalLoginValidationError | Malformed or hostile command input. |
| LocalLoginUnavailableError | Installation is missing or authentication cannot currently run. |
| LocalLoginStateIntegrityError | Persisted authentication state violates HSD-018 policy invariants. |
| LocalLoginConcurrencyError | Observed installation, user, credential, activation, or authentication state changed before finalization. |
| LocalLoginVerificationError | Password verification failed operationally rather than returning true/false. |
| LocalLoginPersistenceError | Transaction, state mutation, audit insertion, or commit failed. |
| LocalLoginCompositionError | Production dummy credential or service composition could not be created. |

Error requirements:

Implement LocalLoginErrorCode, LocalLoginError, isLocalLoginError(), rebuildLocalLoginError(), and getLocalLoginErrorType() equivalents.

Convert PasswordValidationError during command parsing to LocalLoginValidationError.

Convert PasswordVerificationError and PasswordCredentialFormatError to LocalLoginVerificationError.

Convert repository integrity errors encountered during observation to LocalLoginStateIntegrityError.

Convert DatabaseTransactionExecutionError according to sanitized errorType and preserve known HSD-018 classifications.

Convert remaining transaction/repository failures to LocalLoginPersistenceError.

Do not include usernames, IDs, timestamps, counts, credentials, SQL, row data, or raw exception messages in error text.

Expected results INVALID_CREDENTIALS, ACCOUNT_INACTIVE, and ACCOUNT_LOCKED must never be thrown errors.

# 16. Credential and Sensitive-Data Requirements

Plaintext password exists only in the parsed command and PasswordCredentialService.verify() call.

Do not store plaintext password in class fields, global state, logs, audit metadata, errors, snapshots, fixtures, or returned objects.

Clear local references in finally blocks where practical; never claim JavaScript string memory is securely zeroized.

Credential-bearing repository records remain main-process-only and function-local.

The private dummy credential is created once per production service composition and is never returned or logged.

The dummy password is an internal non-secret constant satisfying the current password parser; hash it once using PasswordCredentialService.hash().

Unit tests inject a deterministic dummy StoredPasswordCredential to avoid production hashing costs.

Success returns the post-update credential-free LocalUserRecord only.

# 17. Production Composition

Provide an asynchronous production factory equivalent to:

export interface ProductionLocalLoginAuthenticationServiceOptions { readonly connection: Database.Database readonly logger?: DatabaseTransactionLogger } export async function createProductionLocalLoginAuthenticationService( options: ProductionLocalLoginAuthenticationServiceOptions ): Promise<LocalLoginAuthenticationService>

Production composition requirements:

Create one PasswordCredentialService.

Create one UtcClock and use the same clock for observation and transaction execution.

Create installation, local-user, and audit repositories over the same SQLite connection.

Create DatabaseTransactionExecutor with the same connection, clock, system entity-ID generator, and optional logger.

Hash one module-private dummy password before returning the service.

Map dummy-credential hashing or composition failure to LocalLoginCompositionError.

Do not register IPC, preload, renderer, or startup login behavior in HSD-018.

# 18. Required Unit Tests

## 18.1 Input validation

[ ] Accept Object.prototype and null-prototype commands with exactly username and password data properties.

[ ] Reject missing, extra, inherited, symbol, accessor, array, function, and class-instance inputs.

[ ] Reject malformed usernames and passwords through LocalLoginValidationError.

[ ] Prove property getters are not invoked.

[ ] Prove hostile proxy failures become controlled validation errors.

[ ] Prove errors and JSON serialization contain no supplied password or username.

## 18.2 Policy

[ ] Validate unlocked counts 0 through 4.

[ ] Validate count 5 with active and expired locks.

[ ] Reject count above 5, lock below count 5, and count 5 without lock.

[ ] Wrong password increments counts 0 through 4 correctly.

[ ] Fifth wrong password applies a 15-minute lock.

[ ] Wrong password after expired lock starts at count 1.

[ ] Success resets count and lock and updates lastLoginAt.

[ ] Active locked attempt preserves lock and never extends it.

[ ] Clock arithmetic produces canonical UTC timestamps and rejects invalid or non-monotonic time.

## 18.3 Controlled errors

[ ] Every error has fixed name/message, sanitized errorType, and no stack.

[ ] is/rebuild helpers preserve known HSD-018 types.

[ ] Unknown and hostile objects map to a safe error type.

[ ] Serialized errors contain no raw values.

## 18.4 Service orchestration with fakes

[ ] Unknown username performs dummy verification, returns INVALID_CREDENTIALS, and writes an identifier-free audit event.

[ ] Unknown username becoming present before transaction finalization produces LocalLoginConcurrencyError.

[ ] Wrong password for active user increments state and audits invalid credentials.

[ ] Fifth wrong password returns ACCOUNT_LOCKED with retryAt and audits lock_applied true.

[ ] Expired lock plus wrong password starts a new count at 1.

[ ] Correct password for active user returns credential-free AUTHENTICATED and audits success.

[ ] Correct password for inactive user returns ACCOUNT_INACTIVE with no state mutation.

[ ] Wrong password for inactive user returns INVALID_CREDENTIALS with no state mutation.

[ ] Active lock skips verify(), does not extend lock, and audits ACCOUNT_LOCKED.

[ ] Lock expiring between observation and transaction produces LocalLoginConcurrencyError.

[ ] Credential, activation, user ID, canonical username, installation ID, or state changes produce LocalLoginConcurrencyError.

[ ] Password verification error produces LocalLoginVerificationError and starts no transaction.

[ ] State mutation, audit insertion, and transaction failures produce LocalLoginPersistenceError.

[ ] No result is returned before commit.

[ ] Transaction callback remains synchronous and returns no Promise.

# 19. Required Integration Tests

Use temporary real SQLite databases, schema-v1 migrations, production repositories, and the real transaction executor.

[ ] Successful login commits failedLoginCount 0, lockedUntil null, lastLoginAt and updatedAt at transaction time, plus one success audit event.

[ ] Wrong password commits counter increment and one invalid-credential audit event.

[ ] Fifth wrong password commits count 5, exact 15-minute lockedUntil, and one locked audit event.

[ ] Attempt during active lock skips verification, preserves lockedUntil, advances updatedAt, and appends one blocked audit event.

[ ] Expired lock with wrong password restarts at count 1 and clears lockedUntil.

[ ] Expired lock with correct password succeeds and clears the old lock.

[ ] Correct password for inactive user appends inactive audit and changes no authentication state.

[ ] Unknown username appends identifier-free invalid-credential audit and changes no user row.

[ ] Audit failure after state update rolls back the state update completely.

[ ] Induced state-update failure writes no audit event.

[ ] Induced commit failure exposes no successful result and leaves no partial state/audit data.

[ ] Credential hash and salt remain byte-for-byte unchanged after every outcome.

[ ] Committed state and audit events remain correct after closing and reopening the database.

[ ] Returned results contain no credential properties.

[ ] Audit metadata contains no username, display name, password, hash, salt, SQL, path, or raw error text.

[ ] Two attempts based on the same expected state cannot both commit; one succeeds and the stale finalization fails safely.

Use deterministic injected clocks and ID generators. Do not use real wall-clock timing, sleeps, or flaky race tests.

# 20. Documentation Updates

[ ] Add docs/application/local-login-authentication.md describing the boundary, policy, result contract, transaction flow, audit actions, errors, and deferred work.

[ ] Update docs/engineering-standards.md with application authentication, sensitive-data, and async-outside-transaction requirements.

[ ] Update docs/repository-structure.md with the authentication module.

[ ] Update relevant local-user, audit, password, and transaction documents only where necessary to describe HSD-018 usage without changing ownership.

[ ] State explicitly that sessions, IPC, preload, renderer login, password change, and authorization remain deferred.

# 21. Acceptance Criteria

[ ] HSD-018 is implemented only on feature/HSD-018-local-login-authentication-service.

[ ] Service accepts unknown and returns only the defined frozen credential-free result union.

[ ] Input validation is strict, exact-keyed, hostile-object-safe, and first.

[ ] Password verification occurs only through PasswordCredentialService.verify() and only outside transactions.

[ ] Unknown usernames perform dummy verification and return INVALID_CREDENTIALS.

[ ] Policy is exactly five consecutive failures and a 15-minute lock.

[ ] Active locks skip verification and are never extended.

[ ] Expired locks restart the failure cycle.

[ ] Correct active-user login resets count/lock and sets lastLoginAt.

[ ] Correct inactive-user login returns ACCOUNT_INACTIVE without state mutation.

[ ] Wrong inactive-user password returns INVALID_CREDENTIALS without state mutation.

[ ] Pre-verification observations are revalidated inside the transaction.

[ ] HSD-017 compare-and-set remains mandatory for every state change.

[ ] State mutation and audit insertion are atomic.

[ ] Every finalized attempt writes exactly one correctly classified audit event.

[ ] Credentials and raw command values never appear in results, audit metadata, logs, errors, or snapshots.

[ ] Production composition is main-process-only and creates a private dummy credential once.

[ ] No schema, IPC, preload, renderer, session, authorization, or HSD-019 work is added.

[ ] All required tests and quality gates pass.

# 22. Quality Gates

Codex must run every command and correct every failure before committing:

pnpm format:check pnpm lint pnpm typecheck pnpm test pnpm build

Recommended final combined verification:

| pnpm verify pnpm build git status --short |  |
| --- | --- |
| No warnings, skipped required tests, focused-test-only commits, or dirty working tree are acceptable. |

# 23. Git and Review Handoff

Create exactly one implementation commit after all gates pass:

git add . git commit -m "feat: add audited local login authentication service" git push -u origin feature/HSD-018-local-login-authentication-service

Then provide the reviewer:

| git log -2 --oneline git diff main...HEAD --stat pnpm verify pnpm build git status |  |
| --- | --- |
| Do not merge the branch, do not open and merge a pull request without review, and do not begin HSD-019. The implementation must be reviewed first. |

# 24. Final Codex Instruction

| Implement the complete HSD-018 task in this document. Work only on: feature/HSD-018-local-login-authentication-service Required baseline: 4221464 merge: complete HSD-017 authentication state repository Implement: - strict local login command validation - real and dummy credential verification outside transactions - deterministic 5-attempt / 15-minute lockout policy - transaction-time revalidation and concurrency protection - HSD-017 compare-and-set authentication-state persistence - atomic security audit insertion - controlled application errors - production composition - complete unit and integration tests - focused documentation Do not implement: - sessions - IPC - preload - renderer login UI - password change/reset - authorization - schema migrations - HSD-019 Run: pnpm format:check pnpm lint pnpm typecheck pnpm test pnpm build Commit exactly: feat: add audited local login authentication service Push the feature branch, but do not merge it. |  |
| --- | --- |
| End of HSD-018 task. |