HSD-016

# First-Run Renderer Setup, Startup State Gate, and Accessible Form

Bounded Codex Implementation Task

Health Screening Offline Desktop Application

Implementation must preserve the approved HSD-001 through HSD-015 baseline.

| Item | Required value |
| --- | --- |
| Task ID | HSD-016 |
| Required baseline | c9384d20912e45da9d73c7a5ab6160e919643455 |
| Branch | feature/hsd-016-first-run-renderer-flow |
| Primary commit | feat: add first-run setup renderer flow |
| Work package | WP4 - Local Authentication and Administration |

# 1. Task Brief

HSD-016 implements the first visible application workflow: a renderer-owned first-run setup experience that consumes the fixed HSD-015 preload API. At startup, the renderer must load shell information, shell health, and first-run state, then select exactly one safe screen: loading, setup required, setup complete placeholder, inconsistent local state, or service unavailable. When setup is required, the user may enter deployment, administrator, and initial-location details and request the existing HSD-014 atomic initialization through HSD-015.

This task is deliberately limited to first-run renderer behavior. It does not implement login, password change, sessions, authorization, user administration, protocol activation, active-location selection, patient workflows, referrals, synchronization, backup, restore, or clinical logic. After successful initialization, the renderer shows a setup-complete placeholder because sign-in is a later reviewed task.

# 2. Prerequisite and Branch Setup

HSD-015 must be approved, merged into main, pushed, and locally verified. The required baseline is:

c9384d20912e45da9d73c7a5ab6160e919643455
merge: complete HSD-015 first-run ipc boundary

git switch main
git pull origin main
git status
git log -8 --oneline
git switch -c feature/hsd-016-first-run-renderer-flow

The working tree must be clean before branch creation.

The branch must start from main at c9384d2 or a later explicitly reviewed main commit containing the same HSD-015 merge.

Copy this task document into doc/ without changing its requirements.

Do not amend, squash, reset, rebase, force-push, or rewrite reviewed commits.

Do not commit directly to main.

Do not update package.json, pnpm-lock.yaml, Electron, React, Zod, Vitest, TypeScript, Vite, lint rules, or build tooling.

# 3. Goal

Create an accessible, offline-capable first-run renderer flow that treats HSD-015 as the only setup capability. The renderer must never access SQLite, repositories, Node APIs, Electron IPC directly, credentials, IDs, timestamps, audit records, or raw HSD-014 results. Startup and submission behavior must be deterministic, testable without a browser DOM dependency, safe under unmounts and repeated clicks, and explicit about incomplete or unavailable local state.

# 4. Required Outcomes

The renderer calls app.getInfo(), app.getHealth(), and firstRun.getState() through window.healthScreening during initial load.

A strict renderer state model selects loading, setup-required, setup-complete, inconsistent, or unavailable views.

A complete first-run form captures only the HSD-015 initialization fields plus a renderer-only password confirmation.

Blank optional location text becomes null; required values are not silently rewritten before submission.

Double submission is prevented in the renderer while HSD-014 remains authoritative for process-level concurrency and atomicity.

Safe HSD-015 failures are mapped to fixed user guidance without exposing technical details.

Successful setup immediately removes the form and password inputs and displays only canonical deploymentName and timeZone returned by main.

Restarting an initialized installation does not show the setup form again.

Inconsistent local state is blocking and is never repaired, reset, deleted, or treated as a fresh install.

The existing shell status information remains available in non-clinical placeholder views.

# 5. Scope

## 5.1 In scope

Renderer startup orchestration using the existing HealthScreeningApi.

First-run view-state types and pure mapping/controller helpers.

Accessible React components for loading, setup form, setup complete, inconsistent state, and service unavailable.

Form extraction, blank-to-null conversion, password-confirmation check, submit locking, and safe result mapping.

Responsive CSS for common low-cost laptop resolutions and keyboard operation.

Node-environment Vitest tests using pure functions and optional React server rendering; no DOM test dependency is required.

Renderer and application documentation updates.

## 5.2 Explicitly out of scope

Any new IPC channel, preload method, Electron capability, or main-process handler.

Changes to HSD-014 atomic bootstrap logic or HSD-015 contracts and error codes.

Login, unlock, forced password change, session creation, role authorization, or account administration.

Protocol placeholder creation or activation, app_settings writes, active/primary location persistence, or location selection.

Database migrations, schema changes, repository changes, seed data, repair operations, reset buttons, or destructive recovery.

React Router, a form library, a CSS framework, icon package, state-management package, DOM test package, or any new dependency.

Telemetry, analytics, logging of renderer form data, localStorage, sessionStorage, IndexedDB, URL parameters, clipboard persistence, or network calls.

Clinical workflows, diagnostic language, screening forms, reports, sync, backup, restore, printing, FHIR, or AI.

# 6. Expected File Ownership

Use focused files under the existing renderer tree. Equivalent names are acceptable only when ownership remains explicit and no framework is introduced.

src/renderer/src/app/App.tsx
src/renderer/src/app/first-run/FirstRunSetupScreen.tsx
src/renderer/src/app/first-run/FirstRunStateScreen.tsx
src/renderer/src/app/first-run/first-run-controller.ts
src/renderer/src/app/first-run/first-run-form.ts
src/renderer/src/app/first-run/first-run-types.ts
src/renderer/src/styles/main.css
tests/unit/renderer/first-run-controller.test.ts
tests/unit/renderer/first-run-form.test.ts
tests/unit/renderer/first-run-rendering.test.ts
docs/application/first-run-renderer.md
docs/engineering-standards.md
docs/repository-structure.md
doc/HSD-016_First_Run_Renderer_Setup_Startup_State_Gate_and_Accessible_Form_Codex_Task.docx

Do not place renderer state logic in shared IPC contracts.

Do not import @main, @preload, better-sqlite3, electron, node:* modules, process, Buffer, require, or filesystem APIs from renderer code.

Do not create a generic router, command bus, form engine, global store, or reusable RPC abstraction.

# 7. Renderer Trust and Data Boundaries

## 7.1 Only the fixed preload API is trusted

Read window.healthScreening as HealthScreeningApi through the existing global type.

Call only app.getInfo(), app.getHealth(), firstRun.getState(), and firstRun.initialize().

Never accept or construct a channel string in renderer code.

Never import ipcRenderer or expose an alternate bridge.

Treat every result envelope as fallible even though preload validates it.

## 7.2 Renderer contains no persistence or domain authority

The renderer may provide usability checks, but HSD-014 remains authoritative for names, timezone, username, password, location values, uniqueness, concurrency, transactionality, and audit creation.

Do not derive IDs, timestamps, roles, flags, normalized keys, audit metadata, or persistence records.

Do not write any setup value to browser storage, a URL, a log, a data attribute, or a hidden long-lived object.

Do not echo the temporary password in an error, confirmation page, diagnostic view, or serialized test snapshot.

## 7.3 No protocol or primary-location fiction

Label the location as Initial screening location, not persisted primary location.

Do not claim an active location has been selected.

Do not create or display an active protocol placeholder; that remains deferred because no reviewed protocol contract exists.

# 8. Startup State Gate

On mount, load the three fixed operations. A small controller/helper should accept a HealthScreeningApi dependency so behavior is unit-testable without Electron or a DOM.

type RendererStartupState =
  | { status: 'LOADING' }
  | { status: 'SETUP_REQUIRED'; info: AppInfo; health: AppHealth }
  | {
      status: 'SETUP_COMPLETE'
      info: AppInfo
      health: AppHealth
      deploymentName: string
      timeZone: string
    }
  | {
      status: 'INCONSISTENT'
      info: AppInfo
      health: AppHealth
      code: FirstRunPublicInconsistencyCode
    }
  | { status: 'UNAVAILABLE'; message: string; canRetry: boolean }

## 8.1 Initial load sequence

const [infoResult, healthResult, firstRunResult] = await Promise.all([
  api.app.getInfo(),
  api.app.getHealth(),
  api.firstRun.getState()
])

Each operation is invoked exactly once per load attempt.

A load attempt uses one generation/token or mounted flag so late results from an obsolete retry or unmounted component cannot update state.

Do not call firstRun.initialize() during startup.

Do not call getState repeatedly on a timer.

Do not infer setup state from shell health, error text, database file existence, local fields, or visible UI.

## 8.2 State mapping

| Condition | Renderer state | Required view |
| --- | --- | --- |
| All three operations succeed; first-run REQUIRED | SETUP_REQUIRED | First-run setup form |
| All three operations succeed; first-run INITIALIZED | SETUP_COMPLETE | Setup-complete / sign-in-pending placeholder |
| All three operations succeed; first-run INCONSISTENT | INCONSISTENT | Blocking integrity screen |
| App info or health fails | UNAVAILABLE | Desktop service unavailable; retry when safe |
| Get-state IPC_UNAVAILABLE / INTERNAL_ERROR / VALIDATION_FAILED | UNAVAILABLE | First-run state unavailable; retry |
| Get-state IPC_FORBIDDEN | UNAVAILABLE | Operation unavailable from current window; no retry required |
| Health data says database unavailable | UNAVAILABLE | Database unavailable; do not show setup form |

Use exact fixed renderer copy. Do not concatenate raw error objects or codes into user-facing messages except the reviewed inconsistency reference code.

Retry reruns the startup load; it must not initialize or mutate local data.

# 9. Required Screens

## 9.1 Loading

Application name fallback: Health Screening Offline Desktop.

Visible text: Loading local application status.

Use aria-live="polite" and aria-busy="true".

No indefinite animation that is the only status indicator.

## 9.2 Setup required

Heading: Set up this screening installation.

Supporting statement: This one-time setup creates the local installation, first administrator, and initial screening location on this computer.

Display a clear offline statement: Internet access is not required for this setup.

Render the exact form described in Section 10.

Actions: Initialize application and Exit application.

## 9.3 Setup complete placeholder

Heading: Local setup is complete.

Display only canonical deploymentName and timeZone from the HSD-015 public state/result plus existing safe app version/health information.

Statement: Sign-in and password change are not implemented in this task.

Do not show administrator username, display name, location name, geography, password, IDs, audit details, or timestamps.

Action: Exit application. Do not fabricate a Continue, Sign in, Dashboard, or Start screening action.

## 9.4 Inconsistent local state

Heading: Local setup cannot continue.

Explain that required local records are incomplete and reinitialization is blocked to protect local data.

Display the exact reviewed state code as a support reference only.

Do not offer Initialize, Retry setup, Repair, Reset, Delete database, or Continue.

Action: Exit application.

## 9.5 Unavailable

Heading: The local desktop service is unavailable.

Render one fixed safe explanation and Retry only when canRetry is true.

Always provide Exit application.

Never render stack traces, exception names, paths, SQL, raw IPC errors, Zod issues, or request fields.

# 10. First-Run Form Contract

The form is renderer-only presentation. Its submitted object must match FirstRunInitializeRequest exactly. confirmTemporaryPassword is never sent to preload.

| Section | Field | Control / constraints | Required output |
| --- | --- | --- | --- |
| Installation | deploymentName | Text; required; maxLength 120; autocomplete off | Raw string |
| Installation | timeZone | Text; required; maxLength 64; default Africa/Douala; spellcheck false | Raw string |
| Administrator | username | Text; required; minLength 3; maxLength 64; ASCII pattern helper; autocomplete username | Raw string |
| Administrator | displayName | Text; required; maxLength 120; autocomplete name | Raw string |
| Administrator | temporaryPassword | Password; required; minLength 12; maxLength 128; autocomplete new-password | Raw string |
| Administrator | confirmTemporaryPassword | Password; required; minLength 12; maxLength 128; autocomplete new-password | Never submitted |
| Initial location | name | Text; required; maxLength 120 | Raw string |
| Initial location | locationType | Select exact five values; default CHURCH | Exact code |
| Initial location | village | Text; optional; maxLength 120 | Blank -> null |
| Initial location | subdivision | Text; optional; maxLength 120 | Blank -> null |
| Initial location | region | Text; optional; maxLength 120 | Blank -> null |
| Initial location | directions | Textarea; optional; maxLength 500 | Blank -> null |

## 10.1 Exact location type values

CHURCH          -> Church
QUARTER         -> Quarter
VILLAGE         -> Village
COMMUNITY_SITE  -> Community site
OTHER           -> Other

## 10.2 Optional text conversion

function optionalText(value: FormDataEntryValue | null): string | null {
  if (typeof value !== 'string') return null
  return value.trim().length === 0 ? null : value
}

Blank detection may trim only to decide null versus string. When nonblank, submit the original raw string and allow HSD-014 to canonicalize it.

Do not silently trim, collapse whitespace, lowercase, uppercase, normalize Unicode, or rewrite required values before submission.

Do not include undefined anywhere in the command.

## 10.3 Password handling

Use password inputs; do not render the value in plain text or add a strength meter.

The helper text may state: Use 12 to 128 characters. The main process applies the authoritative password policy.

Require exact equality between temporaryPassword and confirmTemporaryPassword before invoking preload.

Do not store password values in React application state when FormData/uncontrolled inputs are sufficient.

Do not store passwords in refs beyond the synchronous submit extraction, storage APIs, logs, error objects, analytics, or URLs.

On successful initialization, call form.reset(), clear any references, unmount the form, and render only the safe success state.

On failure, retaining the browser input value for correction is acceptable, but never copy it into an error message or persistent state.

# 11. Submission State Machine

type SetupSubmissionState =
  | { status: 'IDLE' }
  | { status: 'SUBMITTING' }
  | { status: 'FORM_ERROR'; message: string }
  | { status: 'SERVICE_ERROR'; message: string }

Prevent the browser default submit.

Return immediately when an in-flight ref/guard is already true.

Use native form validity/reportValidity before constructing the command.

Compare the two password fields. On mismatch, do not invoke preload; show Passwords do not match and focus the confirmation input or summary.

Construct one exact FirstRunInitializeRequest. Exclude confirmation and all UI-only values.

Set the in-flight guard and SUBMITTING state before invoking api.firstRun.initialize(command).

Disable all editable controls and both actions while the request is pending. Mark the form region aria-busy=true.

On success, trust result.data rather than echoing submitted values, reset the form, and transition to SETUP_COMPLETE.

On failure, apply Section 12, then clear the in-flight guard in a finally-equivalent path unless the component is unmounted.

A rapid double click or Enter plus click must produce one preload initialize call.

Do not retry initialization automatically.

Do not schedule background retries, timeouts, or polling.

# 12. Safe Renderer Error Mapping

| Initialize result code | Required renderer behavior |
| --- | --- |
| VALIDATION_FAILED | Keep form visible. Show: Review the form and correct missing or invalid values. Do not identify a field from raw main data. |
| FIRST_RUN_ALREADY_INITIALIZED | Do not resubmit. Reload first-run state once and route to SETUP_COMPLETE when confirmed. |
| FIRST_RUN_STATE_INTEGRITY | Reload state once when useful, then route to blocking INCONSISTENT. Never repair. |
| FIRST_RUN_INITIALIZATION_IN_PROGRESS | Keep form visible, re-enable it, and show: Setup is already in progress. Wait a moment and try again. |
| FIRST_RUN_INITIALIZATION_FAILED | Keep form visible and show: Local setup could not be completed. No partial setup was saved. Review the information and try again. |
| IPC_UNAVAILABLE | Keep form visible and show: The desktop service is unavailable. Try again after the application is ready. |
| INTERNAL_ERROR | Keep form visible and show: The application could not complete setup. Try again or exit. |
| IPC_FORBIDDEN | Replace the form with a blocking unavailable screen; do not retry initialization from this window. |

Use only fixed local copy. Do not display result.error.message directly when a more specific fixed renderer instruction is required.

Never branch on raw message text.

Never render errorType, name, stack, cause, details, issues, SQL, path, IDs, timestamps, metadata, password values, or request serialization.

Error summary must use role="alert" or an assertive live region and receive focus after a failed submission.

# 13. Accessibility and Field Usability

Every control has a persistent visible label associated with htmlFor/id; placeholders are not labels.

Group Installation, Administrator, and Initial screening location with fieldset and legend.

Required fields are indicated in visible text and with the required attribute.

Helper and error text is connected with aria-describedby.

The first invalid control or error summary receives focus after validation failure.

Keyboard tab order follows the visual order; no positive tabIndex.

Buttons and fields have a minimum 44 px target height where practical.

Use a visible :focus-visible outline with sufficient contrast.

Do not communicate status by color alone. Use text and semantic roles.

Submitting state includes visible text such as Initializing local application... and disables the submit button.

The form remains usable at 1024x768 and at a narrow 320 px viewport without horizontal scrolling.

Use responsive one-column layout on narrow screens and at most two columns for related short fields on wider screens.

Avoid tiny uppercase-only body text and avoid animation that can obscure work on low-powered laptops.

# 14. Visual and CSS Requirements

Evolve the existing foundation visual language rather than introducing a new design system.

Keep the existing restrained page background, white panel, teal accent, readable dark text, and visible border treatment.

Use CSS classes scoped to renderer setup/layout; do not introduce inline style objects for the full screen.

The main form panel may be wider than the current 720 px shell but must remain centered and readable.

Long forms must scroll naturally in the window; do not trap scrolling inside a small fixed-height panel.

Keep the safe shell status summary compact and secondary to the setup task.

No remote fonts, images, icon URLs, or network-dependent assets.

No clinical illustration, diagnosis language, blood-pressure values, or patient imagery is needed in this task.

# 15. Component and Controller Boundaries

Keep App.tsx as the composition root. Extract pure controller/form helpers so most behavior is testable in the existing node Vitest environment.

App
  -> useStartupState(api) or small equivalent orchestration
  -> LoadingScreen
  -> FirstRunSetupScreen
  -> SetupCompleteScreen
  -> InconsistentStateScreen
  -> UnavailableScreen

Pure helpers
  -> loadRendererStartupState(api)
  -> createFirstRunInitializeRequest(formValues)
  -> mapInitializeFailure(code)
  -> mapInconsistencyMessage(code)

Do not pass window or Electron objects into pure helpers.

Dependency-inject HealthScreeningApi into controller helpers and tests.

Do not create a global singleton store or context provider for this one workflow.

Do not leak a password into RendererStartupState, SetupSubmissionState, or returned controller objects.

Do not spread FirstRunInitializeRequest into success state.

# 16. Required Automated Tests

Use the existing Vitest node environment. Do not add jsdom, happy-dom, Testing Library, Playwright, Cypress, or package changes in HSD-016.

## 16.1 Startup controller tests

Calls getInfo, getHealth, and getState exactly once per load attempt.

Maps REQUIRED, INITIALIZED, and all four INCONSISTENT codes exactly.

Maps app/health/get-state failures to the reviewed unavailable state and retry flag.

Database unavailable never renders setup-required state.

Does not call initialize during load.

Late/obsolete results are ignored through the chosen generation or mounted guard design.

## 16.2 Form builder and submission tests

Builds the exact HSD-015 command shape and excludes confirmTemporaryPassword.

Converts empty and whitespace-only optional fields to null.

Preserves nonblank raw strings rather than trimming or normalizing them.

Maps each exact location type.

Password mismatch prevents initialize invocation.

A repeated submit while pending invokes initialize once.

Success state contains only canonical deploymentName/timeZone and never password, username, location, IDs, timestamps, audit data, or request values.

Every initialize failure code maps to the exact reviewed behavior.

ALREADY_INITIALIZED and STATE_INTEGRITY perform at most one state reload and do not resubmit.

## 16.3 Rendering and source-boundary tests

Use react-dom/server or small pure view-model assertions to prove headings, labels, fieldsets, button text, and blocking states without adding a DOM dependency.

Setup-complete markup does not contain username, location, password helper fragments, audit data, IDs, or timestamps.

Renderer first-run files contain no @main, @preload, electron, better-sqlite3, node:, process, Buffer, require, localStorage, sessionStorage, indexedDB, fetch, XMLHttpRequest, WebSocket, console.log, console.warn, or console.error.

No new IPC channel or preload capability is added.

Existing foundation, IPC, database, repository, password, and bootstrap tests continue to pass.

# 17. Manual Runtime Acceptance

On an isolated fresh application profile, startup shows the first-run form and does not require network access.

Valid setup produces the setup-complete placeholder; no form fields or password remain visible.

Restarting the same isolated profile shows setup complete rather than the setup form.

Invalid input shows safe corrective guidance and does not create partial installation rows.

Rapid repeated submission produces one visible operation and does not duplicate setup.

An inconsistent test database produces the blocking integrity screen and no destructive action.

The form is keyboard operable, focus is visible, labels remain visible, and narrow-window layout does not horizontally scroll.

The existing shell status still reports Clinical workflows - Not implemented, Database - Ready, and Desktop IPC - Available when the corresponding health result is ready.

Exit application closes the renderer window using window.close(); do not add an IPC quit channel.

Use only an isolated development/test profile for fresh-state and inconsistent-state smoke tests. Do not delete or modify a real field database.

# 18. Documentation Updates

Create docs/application/first-run-renderer.md describing startup states, form fields, safe error behavior, password minimization, accessibility, and deferred login.

Update docs/engineering-standards.md to state that renderer setup uses fixed preload methods, no browser persistence, no direct Electron/Node access, and no raw error display.

Update docs/repository-structure.md for the renderer first-run directory and pure helper ownership.

Update existing first-run IPC/bootstrap documentation only where needed to identify HSD-016 as the consumer; do not rewrite earlier contracts.

Do not claim login, protocol activation, primary-location persistence, or clinical functionality exists.

# 19. Security and Privacy Review Checklist

No password in logs, errors, startup state, success state, snapshots, storage, URLs, attributes, or documentation examples beyond synthetic test literals.

No username, display name, or location details on the setup-complete screen.

No IDs, timestamps, audit events, metadata, raw records, SQL, paths, or technical failures cross into visible UI.

No direct ipcRenderer, generic invoke, dynamic channel, event subscription, filesystem, shell, process, network, or Node capability.

No auto-initialization, auto-retry, polling, or hidden write on startup.

No inconsistent-state repair, reset, overwrite, delete, or rebootstrap.

No client-side assumption that successful form validation means persistence succeeded.

No diagnostic or treatment wording; the visible scope is installation configuration only.

# 20. Definition of Done

The branch starts from c9384d2 and contains the task document.

All required renderer states and form fields are implemented.

Startup invokes only the fixed read operations and never writes.

Initialization invokes the fixed HSD-015 method exactly once per accepted submit.

The success state is minimized and credential-free.

Inconsistent and forbidden states are blocking.

No package, lockfile, main-process, preload, shared-contract, database, migration, schema, repository, or clinical changes are present.

Automated tests cover startup mapping, form construction, error mapping, double submission, safe success data, source boundaries, and rendering essentials.

Formatting, linting, both TypeScript projects, all tests, verify, and build pass.

Development and unpacked Windows runtime smoke tests pass.

The working tree is clean and the branch is pushed without history rewriting.

# 21. Prohibited Implementation Shortcuts

Do not call firstRun.initialize() from useEffect, module initialization, or startup loaders.

Do not derive setup-required state by checking deploymentName, database health, or a local flag.

Do not store the form in localStorage, sessionStorage, IndexedDB, cookies, query strings, hash fragments, or files.

Do not use JSON.stringify on commands or errors for logging or UI display.

Do not return submitted request data as success data.

Do not put the temporary password in React state unless there is no viable uncontrolled-input approach; any exception requires a documented reason and immediate clearing.

Do not add a show-password control, password generator, remember-password checkbox, or clipboard button in this task.

Do not add a fake login screen, dashboard, protocol screen, active-location selector, or clinical navigation.

Do not disable TypeScript, ESLint, React hook rules, strict schemas, or tests to make the task pass.

# 22. Required Verification Commands

pnpm install
pnpm format:check
pnpm lint
pnpm typecheck
pnpm test
pnpm verify
pnpm build

git status
git diff --check
git diff --name-only main...HEAD
git log -8 --oneline

Runtime gates:

pnpm start

pnpm build:unpack
find dist/win-unpacked -type f -iname "*.node"
./dist/win-unpacked/health-screening-desktop.exe

Confirm the visible screen matches the actual first-run state of the test profile.

Confirm the app opens with no renderer console errors.

Confirm the packaged application still loads the native better-sqlite3 module.

Do not claim a command passed unless its complete local execution succeeded.

# 23. Commit and Push

Use one primary implementation commit unless a later review explicitly requires a separate correction commit.

git add doc docs src tests
git commit -m "feat: add first-run setup renderer flow"
git push -u origin feature/hsd-016-first-run-renderer-flow

Do not include generated out/, dist/, coverage, temporary databases, logs, screenshots, or local profile data.

Do not amend the commit after review begins.

# 24. Codex Completion Response

Return a concise implementation report containing:

Branch name and exact commit SHA.

Changed-file list grouped by renderer, tests, and documentation.

Startup state model and first-run screen behavior.

Form fields, blank-to-null conversion, password minimization, and double-submit protection.

Exact test counts and results for every required gate.

Runtime smoke-test observations without passwords, paths, IDs, or raw data.

Any deviation from this task, clearly identified. Do not conceal skipped commands or failures.

# 25. Reviewer Acceptance Checklist

| Review area | Pass condition |
| --- | --- |
| Baseline | Branch is based on c9384d2; HSD-015 history unchanged |
| Scope | Renderer/docs/tests only; no dependency, IPC, main, preload, schema, or clinical spillover |
| Startup | Exact fixed reads; no write; correct state routing; retry safe |
| Form | Exact fields; confirmation excluded; blank optional -> null; raw nonblank preserved |
| Submission | One in-flight call; no auto retry; success trusts public response |
| Security | No credentials or internal records in state, UI, logs, storage, or snapshots |
| Integrity | INCONSISTENT is blocking and nondestructive |
| Accessibility | Visible labels, fieldsets, focus, live regions, keyboard use, responsive layout |
| Tests | Controller, builder, mapping, concurrency, source guards, and existing suite pass |
| Runtime | Development and unpacked Windows app start successfully |

# 26. Governing References

Health_Screening_Offline_Desktop_Detailed_Design_Plan.docx: Sections 3.3, 7.1, 19, 20, and WP4.

HSD-014 atomic first-run bootstrap service and its approved records-only completion boundary.

HSD-015 fixed first-run IPC, sender validation, minimized responses, safe error envelopes, and preload API.

Current main renderer foundation shell and existing project engineering standards.